Head of Planning

East Sussex County Council

St. Anne’s Crescent

County Hall

Lewes

BN7 1UE

Our Reference: PH/B2H/1.4.1/0379

Dear Sir,

Town and Country Planning Act 1990 Relating to land known as A259 Belle Hill,

Bexhill on Sea to B2092 Queensway, St. Leonards on Sea, East Sussex RR/2474/CC(EIA) – Condition 11 (Out of Hours Working)

We are writing to request out of hours working in order for us to safely complete some remedial work to the surfacing of the bridge deck and approaches to Ninfield bridge.

The requested dates and times are as follows:

- Monday 14th December 19:00hrs – Tuesday 15th December 00:00hrs

- Tuesday 15th December 19:00hrs – Wednesday 16th December 00:00hrs

- Wednesday 16th December 19:00hrs – Thursday 17th December 00:00hrs;

- Thursday 17th December 19:00hrs – Friday 18th December 00:00hrs; and

- Friday 18th December 19:00hrs – Saturday 19th December 0:00hrs (as a contingency).

The reason the works are proposed to be carried out during the above proposed hours is to provide a safe working zone for FM Conway our surfacing contractor to undertake the work.  As this is a very busy junction, disruption to the local road users will also be minimised.

Due to the extent of the works, especially with regards to the road surfacing, the works will be of a noisy nature. However, in order to reduce the impact on local residents we are proposing the following:

- Traffic Management to start to be put out at 19:00hrs;

- Planing works to stop by 23:00hrs;

- Reinstatement works to be completed by 23:00hrs; and

- Traffic Management to be removed by 00:00hrs.

The planned works relate to:

Surfacing

- Plane out ‘wearing course’ on the road to areas near the BP garage, the traffic island on Wrestwood Road, and to a small area at the junction with Elva Way and Ninfield bridge

- Provide ‘surface course’ to planed out areas

- The ‘planing out’ (removal of the existing surfacing) will be a noisy activity so will be planned to be done first (this would be the normal process anyway)

- Once the planing has been completed the surface course would be placed.

The planned plant, equipment and resources shall be as follows:

- 1no. Site Supervisor;

- 2no. Gangers;

- 6no. Operatives;

- 1no. Banksman;

- 1no. Planer;

- 1no. Sweeper;

- 1no. Paver;

- 1no. HD90 roller;

- 1no. TR140 roller;

- 1no. JCB Streetmaster;

- 1no. Tack coat lorry;

- Material wagons; and

- 1no. Lining rig.

- White lining reinstatement would be applied and this would require an additional vehicle and ops to undertake this work.

No additional lighting would be required. However if the existing street lighting is not working at the time of the planned works then tower lights will be used.

A letter drop will be carried out to the residents in the vicinity of these proposed works.

This application is made on behalf of the Assistant Director – Transport and Operations, East Sussex County Council and the relevant cost code for payment of fees due is C.5.04.200.2.

We trust that our proposals meet with your approval.

Yours faithfully,

Kim Barrows

Project Manager

For the Hochtief – Taylor Woodrow Joint Venture

On behalf of East Sussex County Council

Cc	Bob Pape / File