Michael Astley-Heilbronn

BAM Nuttall Ltd

BAM Nuttall Site Compound

c/o Newhaven Port Authority

East Quay

NEWHAVEN  East Sussex  BN9 0BN

BY EMAIL ONLY

Date:  18 August 2020

Our ref: LW/2565/CC JH/SLI

Your ref:

Dear Mr Astley-Heilbronn

TOWN AND COUNTRY PLANNING ACT 1990, Town and Country Planning (development management procedure) (england) order 2015 – Notification of APPROVAL of details/scheme required by condition.

PLANNING PERMISSION REF. NO: LW/2565/CC - TO VARY CONDITION THREE ON EXISTING PLANNING PERMISSION FOR THE PORT ACCESS ROAD - LW/2061/CC. NEWHAVEN EASTSIDE. - DECISION DATED 1 MAY 2007

Condition 17 – Construction Hours

I refer to your email dated 13 August 2020, requesting approval to undertake works outside the approved hours, in relation to the above development.  For clarification, the approved hours for construction activities under Condition 17 are currently 7am – 7pm Mondays to Fridays and 7am – 1pm on Saturdays.  No working is permitted on Sundays, Bank or Public Holidays.

In order to maintain the current construction programme and ensure dates are met for the final wearing course, prior to the completion of the scheme in September, additional works are required.  These works involve finishing works along the length of the carriageway and will include preparing and top soiling verges, cleaning the carriageway and kerbs, removing excess material and concrete finishing to the bridge structure.  To allow these works to be carried out to fit in with the construction schedule, you are seeking approval to undertake the works outside the approved hours for construction.  You are seeking the following dates/times:

- Saturday 22nd August – 13.00 hours to 19.00 hours; and

- Sunday 23rd August – 08.00 to 18.00 hours

Access to the works will be from the existing South compound located within Newhaven Port.  During the works there will be eighteen planned personnel on site.

/Continued

-2-	18 August 2020

The key plant and equipment to be used for the works are:

- 2 x excavators;

- Telehandler;

- Mobile elevated platform (Cherry Pickers);

- 9 Tonne dumper;

- 30 Tonne dumper; and

- Mobile water bowser with jet wash.

In order to minimise the impact on the local community, you are proposing the following mitigation:

- Machines and equipment will be turned off when not in use; and

- Reversing beacons will be turned off and alternative safe movement practices adopted.  This will include exclusion zones and standing down operations during plant movements.

In addition, to keep the local community informed, an advance memo will be placed on your information boards positioned around the site.  This will include details of the works and contact details for the site team.

I have considered this request and taken into account the nature of the works proposed and the potential impact of the works on the amenity of the local community.  In accordance with the powers delegated to me and pursuant to the provisions within Condition 17 of the above planning permission, I hereby APPROVE the additional hours of working during the hours detailed above and in your email dated 13 August 2020.

Finally, please note that if at any time the activities being carried out in these extended hours give rise to justifiable complaint, or demonstrable harm to amenity, I reserve the right to withdraw this temporary amendment to the permitted working hours.  Please also note that should you receive any complaints, you should notify Sarah Iles on Lewes (01273) 481631 within two working days of receiving the complaint.

Yours sincerely

Edward Sheath

Edward Sheath

Head of Planning and Environment

Case Officer Details:-

Mrs Sarah Iles

T: 01273 481631

E: sarah.iles@eastsussex.gov.uk

- Copy for Statutory Planning Register c/o Lewes District Council, Your Ref LW/07/0406

- Amanda Parks, Technical Assistant

- Bob Pape – Project Manager, NPAR Team, East Sussex County Council (by email only)

condapprove.doc