Michael Astley-Heilbronn

BAM Nuttal Ltd

BAM Nuttall Site Compound

c/o Newhaven Port Authority

East Quay

NEWHAVEN  East Sussex  BN9 0BN

Date:

6 September 2019

please contact	our ref	your ref

Mrs Sarah Iles	LW/2565/CC	BAU4460-BNL-ZZ-C-

01273 481631	JH/SLI	MAH-03.1-037

sarah.iles@eastsussex.gov.uk

Dear Mr Astley-Heilbronn

TOWN AND COUNTRY PLANNING ACT 1990, Town and Country Planning (development management procedure) (england) order 2015 – Notification of APPROVAL of details/scheme required by condition.

PLANNING PERMISSION REF. NO: LW/2565/CC - TO VARY CONDITION THREE ON EXISTING PLANNING PERMISSION FOR THE PORT ACCESS ROAD - LW/2061/CC. NEWHAVEN EASTSIDE. - DECISION DATED 1 MAY 2007

Condition 17 – Construction Hours

I refer to your letter dated 30 August 2019, requesting approval to undertake works outside the approved hours, in relation to the above development.  I also refer to your email dated 6 September 2019 [11:35] For clarification, the approved hours for construction activities under Condition 17 are currently 7am – 7pm Mondays to Fridays and 7am – 1pm on Saturdays.  No working is permitted on Sundays, Bank or Public Holidays.  There are no current approved variations to these hours.

You are seeking approval to carry out works, outside the approved hours for construction, along a section of the Seaford to Newhaven railway line where the proposed new bridge will cross Mill Creek and the railway.

The works relate to the installation of the bored pile foundation casing and will involve lifting and welding the steel casings together and making them safe.  The works are required to be carried out during a full railway possession and the method of construction will minimise any ground disturbance to the existing rail track infrastructure.  It is proposed that the installation of the casing will take place over 15 nights between 9 September and 15 November.

You are requesting approval to carry out these works during the following hours:

/Continued

-2-	6 September 2019

- Wednesday 11th September 2019, 00:35hrs to Wednesday 11th September 2019, 04:35hrs;

- Tuesday 17th September 2019, 23:10hrs to Wednesday 18th September 2019, 04:35hrs;

- Thursday 19th September 2019, 23:10hrs to Friday 20th September 2019, 04:35hrs;

- Tuesday 24th September 2019, 23:10hrs to Wednesday 25th September 2019, 04:35hrs;

- Thursday 26th September 2019, 23:10hrs to Friday 27th September 2019, 04:35hrs;

- Tuesday 1st October 2019, 00:30hrs to Tuesday 1st October 2019, 03:30hrs;

- Thursday 3rd October 2019, 00:30hrs to Thursday 3rd October 2019, 03:30hrs;

- Tuesday 8th October 2019, 00:30hrs to Tuesday 8th October 2019, 04:35hrs;

- Friday 11th October 2019, 00:30hrs to Friday 11th October 2019, 04:35hrs;

- Tuesday 15th October 2019, 20:40hrs to Wednesday 16th October 2019, 05:00hrs;

- Thursday 17th October 2019, 20:40hrs to Friday 18th October 2019, 05:00hrs;

- Tuesday 22nd October 2019, 00:30hrs to Tuesday 22nd October 2019, 03:30hrs;

- Thursday 24th October 2019, 23:45hrs to Friday 25th October 2019, 04:20hrs;

- Tuesday 29th October 2019, 20:40hrs to Wednesday 30th October 2019, 05:00hrs; and

- Thursday 31st October 2019, 20:40hrs to Friday 1st November 2019, 05:00hrs.

The following plant and equipment proposed to be used is as follows:

- Delmag RH34 Piling Rig

- Kobelco CKE 900G Hydraulic Crawler Crane

- Telehandler

- Welding Unit

You have indicated that twelve personnel will be required to undertake the works and that access will be from the south compound located within Newhaven Port via the Causeway across Mill Creek.

To minimise impact on the local community you are proposing the following mitigation:

- Task lighting (if required) will be arranged around the perimeter of the works facing downwards and into the works to minimise light spillage;

- Machines and equipment will be turned off when not in use; and

- Reversing beacons will be turned off and alternative safe movement practices adopted.  This will include exclusion zones and standing down operations during plant movements.

In addition, you will be advising the Local Liaison Committee in advance of the works taking place and providing contact details of the site team should any queries arise, as well as updating your information boards positioned around the site.  You will also be consulting with the Environmental Health Officer at Lewes District Council regarding the out of hours working.

It is noted that these works are proposed to be undertaken extending into what are considered to be unsociable hours.  However, the need for them to be carried out during a railway possession so that the required construction plant can safely lift the piling casings into position and prevent any risks to the operational railway is recognised.  I have given consideration to this request and taken into account the nature of the works proposed and the potential impact of the works on the amenity of local residents.  I have also considered the length of time you have requested.  Consequently, in accordance with the powers delegated to me and pursuant to the provisions within Condition 17 of the above planning permission, I hereby APPROVE the additional hours of working during the hours detailed above and in your letter dated 30 August 2019 and your email dated 6 September 2019 [11:35].

/Continued

-2-	6 September 2019

Please note that this approval solely relates to the works along the railway for the installation of the bored pile steel casings to facilitate construction of the bridge North Pier piles.  For the avoidance of doubt, please note that no other works elsewhere on the Scheme are permitted during this period.  Any additional working arrangements outside the approved hours detailed above, or for works not listed above, will require separate approval in writing.

Please note that should you received any complaints, you should notify Sarah Iles on Lewes (01273) 481631 within two working days of receiving the complaint.

Yours sincerely

Edward Sheath

Edward Sheath

Head of Planning and Environment

- Copy for Statutory Planning Register c/o Lewes District Council, Your Ref LW/07/0406

- Amanda Parks, Technical Assistant

- Bob Pape – Project Manager, NPAR Team, East Sussex County Council (by email only)

condapprove.doc