Michael Astley-Heilbronn

BAM Nuttall Ltd

BAM Nuttall Site Compound

c/o Newhaven Port Authority

East Quay

NEWHAVEN  East Sussex  BN9 0BN

Date:

25 September 2019

please contact	our ref	your ref

Mrs Sarah Iles	LW/2565/CC	BAU4460-BNL-ZZ-C-

01273 481631	JH/SLI	MAH-03.1-038

sarah.iles@eastsussex.gov.uk

Dear Mr Astley-Heilbronn

TOWN AND COUNTRY PLANNING ACT 1990, Town and Country Planning (development management procedure) (england) order 2015 – Notification of APPROVAL of details/scheme required by condition.

PLANNING PERMISSION REF. NO: LW/2565/CC - TO VARY CONDITION THREE ON EXISTING PLANNING PERMISSION FOR THE PORT ACCESS ROAD - LW/2061/CC. NEWHAVEN EASTSIDE. - DECISION DATED 1 MAY 2007

Condition 17 – Construction Hours

I refer to your letter dated 19 September 2019, requesting approval to undertake works outside the approved hours, in relation to the above development.  For clarification, the approved hours for construction activities under Condition 17 are currently 7am – 7pm Mondays to Fridays and 7am – 1pm on Saturdays.  No working is permitted on Sundays, Bank or Public Holidays.  The only currently approved variation to these hours relate to works during railway possessions between the dates 11 September to 1 November 2019, as set out in full in my letter dated 6 September 2019.

You are now seeking approval to carry out further works, outside the approved hours for construction, in the location of the North Abutment of the Bridge structure.

The works relate to the installation and removal of temporary formwork for the Bridge structure’s North Abutment, and will only involve lifting and removing the temporary formwork.  Details of the plant to be used are listed below.  You have indicated that the additional weekend working is required in order to maintain your current working programme and to ensure that the dates for the main Bridge beam lifts are achieved, which are scheduled to take place during planned railway possessions in late February 2020.

/Continued

-2-	25 September 2019

You are requesting approval to carry out these works during the following hours:

- Saturday 28th September:  13.00hrs to 17.30hrs;

- Sunday 29th September:  08.00hrs to 17.30hrs;

- Saturday 5th October:  13.00hrs to 17.30hrs;

- Sunday 6th October:  08.00hrs to 17.30hrs;

- Saturday 12th October:  13.00hrs to 17.30hrs; and

- Sunday 13th October:  08.00hrs to 17.30hrs

The following plant and equipment proposed to be used is as follows:

- Kobelco 750 HD Hydraulic Crawler Crane;

- Telehandler; and

- Mobile elevated Platform (Cherry Picker)

You have indicated that twelve personnel will be required to undertake the works and that access will be from the North compound, currently accessed from McKinley Way.

To minimise impact on the local community you are proposing the following mitigation:

- Machines and equipment will be turned off when not in use; and

- Reversing beacons will be turned off and alternative safe movement practices adopted.  This will include exclusion zones and standing down operations during plant movements.

As the works are due to be carried out during daylight hours, it is assumed that no task/artificial lighting will be required.  If additional lighting is required, please ensure that every effort is made to minimise light spillage.

In addition, you will be advising the Local Liaison Committee in advance of the works taking place and providing contact details of the site team should any queries arise, as well as updating your information boards positioned around the site.  You will also be consulting with the Environmental Health Officer at Lewes District Council regarding the out of hours working.

I have given consideration to this request and taken into account the nature of the works proposed and the potential impact of the works on the amenity of the local community.  I have also considered the length of time you have requested and the need to meet the dates for the main Bridge beam lift during planned railway possessions in February 2020.  Consequently, in accordance with the powers delegated to me and pursuant to the provisions within Condition 17 of the above planning permission, I hereby APPROVE the additional hours of working during the hours detailed above and in your letter dated 19 September 2019.

Please note that this approval solely relates to the works to install and remove the temporary formwork for the Bridge structure’s North Abutment.  For the avoidance of doubt, with the exception of the other out of hours working previously approved in my letter dated 6 September 2019, please note that no other works elsewhere on the Scheme are permitted during this period.  Any additional working arrangements outside the approved hours detailed above, or for works not listed above, will require separate approval in writing.

/Continued

-3-	25 September 2019

Finally, please note that if at any time the activities being carried out in these extended hours give rise to justifiable complaint, or demonstrable harm to amenity, I reserve the right to withdraw this temporary amendment to the permitted working hours.  Please also note that should you receive any complaints, you should notify Sarah Iles on Lewes (01273) 481631 within two working days of receiving the complaint.

Yours sincerely

Edward Sheath

Edward Sheath

Head of Planning and Environment

- Copy for Statutory Planning Register c/o Lewes District Council, Your Ref LW/07/0406

- Amanda Parks, Technical Assistant

- Bob Pape – Project Manager, NPAR Team, East Sussex County Council (by email only)

condapprove.doc