Michael Astley-Heilbronn

BAM Nuttall Ltd

BAM Nuttall Site Compound

c/o Newhaven Port Authority

East Quay

NEWHAVEN  East Sussex  BN9 0BN

Date:

29 October 2019

please contact	our ref	your ref

Mrs Sarah Iles	LW/2565/CC	BAU4460-BNL-ZZ-C-

01273 481631	JH/SLI	MAH-03.1-040 & 041

sarah.iles@eastsussex.gov.uk

Dear Mr Astley-Heilbronn

TOWN AND COUNTRY PLANNING ACT 1990, Town and Country Planning (development management procedure) (england) order 2015 – Notification of APPROVAL of details/scheme required by condition.

PLANNING PERMISSION REF. NO: LW/2565/CC - TO VARY CONDITION THREE ON EXISTING PLANNING PERMISSION FOR THE PORT ACCESS ROAD - LW/2061/CC. NEWHAVEN EASTSIDE. - DECISION DATED 1 MAY 2007

Condition 17 – Construction Hours

I refer to your letters dated 22 and 23 October 2019, requesting approval to undertake works outside the approved hours, in relation to the above development.  For clarification, the approved hours for construction activities under Condition 17 are currently 7am – 7pm Mondays to Fridays and 7am – 1pm on Saturdays.  No working is permitted on Sundays, Bank or Public Holidays.  The only currently approved variation to these hours relates to works during railway possessions between the dates 11 September to 1 November 2019, as set out in full in my letter dated 6 September 2019.

You are now seeking approval to carry out further works, outside the approved hours for construction, in the location of the North Pier of the Bridge structure.  The request is twofold:

- Firstly, to carry out works in relation to the installation and removal of the temporary formwork for the Bridge structure’s North Pier, which involves the lifting and removing of the formwork shutters during railway possessions; and

/Continued

-2-	29 October 2019

- Secondly, in order to ensure the current programme is maintained and the dates for installing the North Pier Shutters are achieved, additional weekend working involving the excavation and pour of the North Pier Pile Cap is required.

Installation and Removal of North Pier Formwork

The North Pier Stem, which will support the bridge structure steelwork, requires the installation of formwork shutters.  Whilst the majority of works can be carried out during normal working hours, due to the proximity of some of the works to the railway, it is necessary for certain works to be carried out during night-time closures of the railway line.  The works during these railway possessions will only involve lifting and securing, and then removing, the rear shutter into place.

You are requesting approval to carry out these works during the following hours:

Installation:

- Monday 11th November 2019, 00:35hrs to Monday 11th November 2019, 04:35hrs; and

- Wednesday 20th November 2019, 00:35hrs to Wednesday 20th November 2019, 04:35hrs.

Removal:

- Wednesday 4th December 2019, 00:35hrs to Wednesday 4th December 2019, 04:35hrs; and

- Thursday 5th December 2019, 00:35hrs to Thursday 5th December 2019, 04:35hrs.

The plant and equipment proposed to be used for these works is as follows:

- 1060 Liebherr Crawler Crane

- 21 tonne excavator

- Telehandler

You have indicated that twelve personnel will be required for these works and that access will be from the south compound located within Newhaven Port via the Causeway across Mill Creek.

North Pier Works

To ensure the programme is maintained to enable the above works to take place during the railway possessions, it will be necessary for additional weekend working to take place to allow site personnel to excavate and pour the North Pier Pile cap, which will include fixing of the pier reinforcement.  You are requesting approval to carry out these works during the following hours:

- Saturday 2nd November 2019:  13.00hrs to 17.30hrs;

- Sunday 3rd November 2019:  08.00hrs to 17.30hrs;

- Saturday 9th November 2019:  13.00hrs to 17.30hrs;

- Sunday 10th November 2019:  08.00hrs to 17.30hrs;

The plant and equipment proposed to be used is as follows:

- Kobelco CKE 900G Hydraulic Crawler Crane

- Telehandler

- 21 tonne excavator

/Continued

-3-	29 October 2019

- Pile Cropper attachment for excavator

- Hydrema Dumper

- Cherry Picker

You have indicated that fifteen personnel will be required for these works and that access will be from the south compound located within Newhaven Port via the Causeway across Mill Creek.

General

In respect of both sets of out of hours working, in order to minimise the impact on the local community, you are proposing the following mitigation:

- Task lighting (if required) will be arranged around the perimeter of the works facing downwards and into the works to minimise light spillage;

- Machines and equipment will be turned off when not in use; and

- Reversing beacons will be turned off and alternative safe movement practices adopted.  This will include exclusion zones and standing down operations during plant movements.

In addition, you will be advising the Local Liaison Committee in advance of the works taking place and providing contact details of the site team should any queries arise, as well as updating your information boards positioned around the site.  You will also be consulting with the Environmental Health Officer at Lewes District Council regarding the out of hours working.

Conclusion

I have given consideration to this request and taken into account the nature of the works proposed and the potential impact of the works on the amenity of the local community.  It is noted that some of these works are proposed to be undertaken extending into what are considered to be unsociable hours.  However, the need for them to be carried out during a railway possession so that the required construction can be undertaken safely and to minimise potential risks to the operational railway is recognised.  I have also considered the length of time you have requested for these works.  Consequently, in accordance with the powers delegated to me and pursuant to the provisions within Condition 17 of the above planning permission, I hereby APPROVE the additional hours of working during the hours detailed above and in your letters dated 22 and 23 October 2019.

Please note that this approval solely relates to the works to the North Pier detailed in your letters dated 22 and 23 October 2019.  For the avoidance of doubt, with the exception of the other out of hours working previously approved in my letter dated 6 September 2019, please note that no other works elsewhere on the Scheme are permitted during this period.  Any additional working arrangements outside the approved hours detailed above, or for works not listed above, will require separate approval in writing.

/Continued

-4-	29 October 2019

Finally, please note that if at any time the activities being carried out in these extended hours give rise to justifiable complaint, or demonstrable harm to amenity, I reserve the right to withdraw this temporary amendment to the permitted working hours.  Please also note that should you receive any complaints, you should notify Sarah Iles on Lewes (01273) 481631 within two working days of receiving the complaint.

Yours sincerely

James Harris

James Harris

Assistant Director - Economy

- Copy for Statutory Planning Register c/o Lewes District Council, Your Ref LW/07/0406

- Amanda Parks, Technical Assistant

- Bob Pape – Project Manager, NPAR Team, East Sussex County Council (by email only)

condapprove.doc