Michael Astley-Heilbronn

BAM Nuttall Ltd

BAM Nuttall Site Compound

c/o Newhaven Port Authority

East Quay

NEWHAVEN  East Sussex  BN9 0BN

Date:  17 January 2020

Our ref: LW/2565/CC

Your ref: BAU4460-BNL-ZZ-

C- MAH-03.1-040 & 04

Dear Mr Astley-Heilbronn

TOWN AND COUNTRY PLANNING ACT 1990, Town and Country Planning (development management procedure) (england) order 2015 – Notification of APPROVAL of details/scheme required by condition.

PLANNING PERMISSION REF. NO: LW/2565/CC - TO VARY CONDITION THREE ON EXISTING PLANNING PERMISSION FOR THE PORT ACCESS ROAD - LW/2061/CC. NEWHAVEN EASTSIDE. - DECISION DATED 1 MAY 2007

Condition 17 – Construction Hours

I refer to your letter dated 10 January 2020, requesting approval to undertake works outside the approved hours, in relation to the above development.  For clarification, the approved hours for construction activities under Condition 17 are currently 7am – 7pm Mondays to Fridays and 7am – 1pm on Saturdays.  No working is permitted on Sundays, Bank or Public Holidays.

You are now seeking approval to carry out further works, outside the approved hours for construction, in order to complete bridge painting remedials, prior to the bridge beam installations.  It has been identified that progress is contingent upon suitable weather conditions and therefore additional weekend working is sought to achieve this.

Consequently you are requesting approval to carry out the additional weekend working for the painting remedials of the bridge beams on the following dates and times:-

- Saturday 18th January 2020:  	13.00 hours to 17.30 hours;

- Sunday 19th January 2020:  	08.00 hours to 17.30 hours;

- Saturday 25th January 2020:	13.00 hours to 17.30 hours; and

- Sunday 26th January 2020:	08.00 hours to 17.30 hours.

/Continued

-2-	17 January 2020

You have indicated that the process will generally only involve the painting operatives using small hand tools and sand paper to prepare the surface prior to painting with a paint brush and/or paint sprayer.  The only plant to be used for the painting will  be the use of a mobile elevated working platform to safety access the bridge beams.

The planned plant will involve Mobile Elevated Working, and there are six planned personnel for the works.

Access to the works will be from both the North compound, currently accessed from McKinley Way, and the South compound located within Newhaven Port.  It is understood that the works will be accessed solely from within the current site footprint of the Newhaven Port Access Road Scheme.

In order to minimise the impact on the local community, you are proposing the following mitigation:

- Task lighting (if required) will be arranged around the perimeter of the works facing downwards and into the works to minimise light spillage;

- Machines and equipment will be turned off when not in use; and

- Reversing beacons will be turned off and alternative safe movement practices adopted.  This will include exclusion zones and standing down operations during plant movements.

In addition, you will be advising the Local Liaison Committee in advance of the works taking place and providing contact details of the site team should any queries arise, as well as updating your information boards positioned around the site.  You will also be consulting with the Environmental Health Officer at Lewes District Council regarding the out of hours working.

I have given consideration to this request and taken into account the nature of the works proposed and the potential impact of the works on the amenity of the local community.  Consequently, in accordance with the powers delegated to me and pursuant to the provisions within Condition 17 of the above planning permission, I hereby APPROVE the additional hours of working during the hours detailed above and in your letter dated 10 January 2020.

Finally, please note that if at any time the activities being carried out in these extended hours give rise to justifiable complaint, or demonstrable harm to amenity, I reserve the right to withdraw this temporary amendment to the permitted working hours.  Please also note that should you receive any complaints, you should notify Sarah Iles on Lewes (01273) 481631 within two working days of receiving the complaint.

Yours sincerely

Edward Sheath

Edward Sheath

Head of Planning and Environment

Case Officer Details:-

Mrs Sarah Iles

Team Manager Planning Policy & Development Management

T: 01273 481631

E: sarah.iles@eastsussex.gov.uk

- Copy for Statutory Planning Register c/o Lewes District Council, Your Ref LW/07/0406

- Amanda Parks, Technical Assistant

- Bob Pape – Project Manager, NPAR Team, East Sussex County Council (by email only)

condapprove.doc