Kim Barrows, Project Manager

Hochtief - Taylor Woodrow Joint Venture

Site Offices, Crowhurst Road

Upper Wilting Farm

St Leonards on Sea

TN38 8EG

Date:

7 August 2015

please contact	our ref	your ref

Mrs Sarah Iles	RR/2474/CC(EIA)	SL/B2H/1.4.1/0338

01273 481631		JH/SLI

sarah.iles@eastsussex.gov.uk

Dear Mr Barrows

RR/2474/CC(EIA) – CONSTRUCTION OF A NEW ROAD, INCLUDING ENVIRONMENTAL TREATMENT WITH EARTHWORKS, PLANTING, FLOOD AND NOISE ATTENUATION, WILDLIFE COMPENSATION, AND FACILITIES FOR NON-MOTORISED USERS. A259 BELLE HILL, BEXHILL-ON-SEA TO B2092 QUEENSWAY, ST LEONARDS-ON-SEA (KNOWN AS THE BEXHILL-HASTINGS LINK ROAD)

CONDITION 11 - CONSTRUCTION HOURS

I refer to your letter dated 6 August 2015, requesting approval to undertake works outside the approved hours, in relation to the above development.  For clarification, the approved hours for construction activities under Condition 11 are currently 7am – 7pm Mondays to Fridays and 7am – 1pm on Saturdays.  No working is permitted on Sundays, Bank or Public Holidays.

Current variations to these hours cover:  1) the period until 14 August 2015 for works being undertaken (i) in the rural section (Ch 2000-5500) on Mondays to Fridays, between the hours of 19.00 and 20.00; (ii) in the urban and rural areas on Saturdays, between the hours of 13.00 and 18.00; and (iii) in the rural section (Ch 2000-5500) on Sundays between the hours of 09.00 and 18.00; and 2) the period until 4 October 2015 for works being undertaken (i) in the rural section (Ch 1600-5500) on Mondays to Fridays, between the hours of 19.00 and 20.00; (ii) in the urban and rural areas on Saturdays, between the hours of 13.00 and 18.00; and (iii) in the rural section (Ch 1600-5500) on Sundays between the hours of 09.00 and 18.00.  These additional hours were subject to separate approvals on 14 May 2015 and 7 August 2015, respectively.

/Continued

-2-	7 August 2015

You are now seeking a further extension to the approved hours, specifically from Monday 17th until Saturday 29th August 2015 and Tuesday 1st until Saturday 5th September 2015, between the hours of 19.00 and 05.00.  As a contingency, in the event that the works cannot be undertaken or completed during this period, you are also seeking approval to work from Saturday 5th until Monday 7th September 2015, between the hours of 19.00 and 05.00.  The proposed works are related to tie-in works at the junction between Queensway and the new Link Road and the Crowhurst Road junction with Queensway and are proposed to be carried out during these hours in order to minimise the disruption caused to the local road users.  Carrying out these works over continuous nights will also help to reduce the disruption caused over the remainder of the project.

You have indicated that some of the works will be of a noisy nature and, in order to help minimise disruption and disturbance to local residents, the following constraints on activities/hours are proposed:

- Traffic Management to start to be put out at 19:00hrs;

- Planing works to stop by 00:00hrs;

- Reinstatement works to be completed by 03:00hrs; and

- Traffic Management to be removed by 05:00hrs.

You have confirmed that artificial lighting will be used, but that it will be placed in such a position so as to face away from any residential properties.  You have also confirmed that local residents in the vicinity of the proposed works will be notified of the works to be carried out during these additional hours.  Please ensure that the letter drop includes the residential properties immediately to the east of the Queensway.

The planned resources for these works are as follows:

HTW:

- 1x Supervisor;

- 1x 360 Excavator operator;

- 1x Dump truck driver;

- 2x General operatives; and

- 1x Banksman.

Conway:

- 1x Paving Gang; and

- Associated drivers.

The plant and equipment to be used for the proposed works will be as follows:

HTW:

- 1 x 6t 360 Excavator with breaker;

- 1x 9t Dump truck;

- 4 x Light towers;

- 1x Transit van;

- 1x Road sweeper;

- 1x Floor saw;

- 1x Hydraulic breaker pack; and

- Small tools.

/Continued

-3-	7 August 2015

Conway:

- 1x Paver;

- 1x Planer;

- 2x Rollers;

- 1x JCB street master;

- 10+ Lorries;

- 1x Road sweeper; and

- Small tools

I have given consideration to this request and taken into account the nature of the works proposed and the potential impact of the works on the amenity of local residents.  It is noted that these works are proposed to be undertaken extending into what are considered to be particularly unsociable hours and there are concerns regarding the potential adverse impact on residential amenity.  However, the need for them to be carried out during times to minimise disruption to local road users is recognised.  Consequently, I have reviewed the length of time you have requested, and the measures to reduce the impact on local residents, and consider that there is scope for these works to be undertaken outside of the construction hours approved under condition 11.

Therefore, in relation to the planning permission solely, in accordance with the powers delegated to me and pursuant to the provisions of condition 11, I hereby APPROVE the works at the junction between Queensway and the new Link Road and the Crowhurst Road junction with Queensway as detailed in your letter, and referred to above, being carried out between the following hours:

- Monday 17th August 19:00hrs – Tuesday 18th August 05:00hrs;

- Tuesday 18th August 19:00hrs – Wednesday 19th August 05:00hrs;

- Wednesday 19th August 19:00hrs – Thursday 20th August 05:00hrs;

- Thursday 20th August 19:00hrs – Friday 21st August 05:00hrs;

- Friday 21st August 19:00hrs – Saturday 22nd August 05:00hrs;

- Saturday 22nd August 19:00hrs – Sunday 23rd August 05:00hrs;

- Sunday 23rd August 19:00hrs – Monday 24th August 05:00hrs;

- Monday 24th August 19:00hrs – Tuesday 25th August 05:00hrs;

- Tuesday 25th August 19:00hrs – Wednesday 26th August 05:00hrs;

- Wednesday 26th August 19:00hrs – Thursday 27th August 05:00hrs;

- Thursday 27th August 19:00hrs – Friday 28th August 05:00hrs;

- Friday 28th August 19:00hrs – Saturday 29th August 05:00hrs;

- Tuesday 01st September 19:00hrs – Wednesday 02nd September 05:00hrs;

- Wednesday 02nd September 19:00hrs – Thursday 03rd September 05:00hrs;

- Thursday 03rd September 19:00hrs – Friday 04th September 05:00hrs;

- Friday 04th September 19:00hrs – Saturday 05th September 05:00hrs;

- Saturday 05th September 19:00hrs – Sunday 06th September 05:00hrs (as a contingency); and

- Sunday 6th September 19:00hrs – Monday 7th September 05:00hrs (as a contingency).

For the avoidance of doubt, planing works must cease by 00.00 hours, reinstatement works to be completed by 03.00hours and therefore between the hours of 03.00 and 05.00, the only activities permitted are those involving the removal of the traffic management measures and clearing the site away.

/Continued

-4-	7 August 2015

Any additional working arrangements outside the approved hours detailed above for planning permission purposes, or for works not listed above, will be subject to further review and will require agreement in writing from the Head of Planning and Environment.

Please note that if at any time these works outside the approved construction hours gives rise to justifiable complaint, or harm to amenity, I reserve the right to withdraw this temporary approval.  Please also note that should you received any complaints, you should notify Sarah Iles on Lewes (01273) 481631 within two working days of receiving the complaint.

Yours sincerely

Tony Cook

Tony Cook

Head of Planning and Environment

- Copy for Statutory Planning Register c/o Hastings Borough Council and Rother District Council, Your Ref RR/07/1488 - HS/07/444

- Amanda Parks Technical Assistant

- Bob Pape – East Sussex County Council (via email only)

- Chloe DeRenzy-Martin – East Sussex County Council (via email only)

condapprove.doc