Kim Barrows, Project Manager

Hochtief - Taylor Woodrow Joint Venture

Site Offices, Crowhurst Road

Upper Wilting Farm

St Leonards on Sea

TN38 8EG

Date:

17 August 2015

please contact	our ref	your ref

Mrs Sarah Iles	RR/2474/CC(EIA)	SL/B2H/1.4.1/0343

01273 481631		JH/SLI

sarah.iles@eastsussex.gov.uk

Dear Mr Barrows

RR/2474/CC(EIA) – CONSTRUCTION OF A NEW ROAD, INCLUDING ENVIRONMENTAL TREATMENT WITH EARTHWORKS, PLANTING, FLOOD AND NOISE ATTENUATION, WILDLIFE COMPENSATION, AND FACILITIES FOR NON-MOTORISED USERS. A259 BELLE HILL, BEXHILL-ON-SEA TO B2092 QUEENSWAY, ST LEONARDS-ON-SEA (KNOWN AS THE BEXHILL-HASTINGS LINK ROAD)

CONDITION 11 - CONSTRUCTION HOURS

I refer to your letter dated 14 August 2015, requesting approval to undertake works outside the approved hours, in relation to the above development, and to the emails from David Brown dated 14 August 2015 [15:14] and Jeff Riddell dated 14 August 2015 [15:26].  For clarification, the approved hours for construction activities under Condition 11 are currently 7am – 7pm Mondays to Fridays and 7am – 1pm on Saturdays.  No working is permitted on Sundays, Bank or Public Holidays.

Current variations to these hours cover:  1) the period until 4 October 2015 for works being undertaken (i) in the rural section (Ch 1600-5500) on Mondays to Fridays, between the hours of 19.00 and 20.00; (ii) in the urban and rural areas on Saturdays, between the hours of 13.00 and 18.00; and (iii) in the rural section (Ch 1600-5500) on Sundays between the hours of 09.00 and 18.00; and 2) various dates until 7 September 2015 for tie-in works at the junction between Queensway and the new Link Road and the Crowhurst Road junction with Queensway, between the hours of 19.00 and 05.00.  These additional hours were both subject to separate approvals on 7 August 2015.

/Continued

-2-	17 August 2015

You are now seeking approval to carry out works in the vicinity of the Ninfield Road Overbridge on Monday 17th and Tuesday 18th August 2015, between the hours of 19.00 and 21.00.  The works are in relation to the reinstatement of the UKPN power cable diversion.  You have indicated that the reason for the request is due to UKPN not having sufficient resources available to undertake these works during normal working hours, and that the alternative would be to delay the programme by six weeks.

The work to reinstate the power cable is not considered to be a noisy activity and, should any artificial lighting be required, this will be small and localised.  You have confirmed that local residents in the vicinity of the works have been notified of the intended works.

The planned resources, plant and equipment to be used for the proposed works will be as follows:

- 2no. UKPN van;

- 1no. 5t Excavator;

- 1 No. Cable winch;

- 1 No. Delivery lorry

- 6no. Operatives.

I have given consideration to this request and taken into account the nature of the works proposed and the potential impact of the works on the amenity of local residents, as well as the original reason for this condition.  I have also considered the length of time you have requested and consider that there is scope for these works to be undertaken outside of the construction hours approved under Condition 11.  Consequently, in accordance with the powers delegated to me and pursuant to the provisions within Condition 11 of the above planning permission, I hereby APPROVE the works detailed in your letter and referred to above being carried out on Monday 17th and Tuesday 18th August 2015, between the hours of 19.00 and 21.00.

Please note that this approval relates SOLELY to the reinstatement of the UKPN power cable diversion works in the vicinity of the Ninfield Road Overbridge.  Any additional working arrangements outside the approved hours detailed above, or for works not listed above, will be subject to further review and will require separate agreement in writing from the Head of Planning and Environment.

Please note that if at any time these works outside the approved construction hours gives rise to justifiable complaint, or harm to amenity, I reserve the right to withdraw this temporary approval.  Please also note that should you receive any complaints, you should notify Sarah Iles on Lewes (01273) 481631 within two working days of receiving the complaint.

Yours sincerely

Tony Cook

Tony Cook

Head of Planning and Environment

- Copy for Statutory Planning Register c/o Hastings Borough Council and Rother District Council, Your Ref RR/07/1488 - HS/07/444

- Amanda Parks Technical Assistant

- Bob Pape – East Sussex County Council (via email only)

- Chloe DeRenzy-Martin – East Sussex County Council (via email only)

condapprove.doc