Kim Barrows, Project Officer

BHLR Site Offices

Crowhurst Road

Upper Wilting Farm

St Leonards on Sea

East Sussex, TN38 8EG

Date:

18 November 2015

please contact	our ref	your ref

Mrs Sarah Iles	RR/2474/CC(EIA)	DB/B2H/1.4.1/0369

01273 481631		JH/SLI

sarah.iles@eastsussex.gov.uk

Dear Mr Barrows

RR/2474/CC(EIA) – CONSTRUCTION OF A NEW ROAD, INCLUDING ENVIRONMENTAL TREATMENT WITH EARTHWORKS, PLANTING, FLOOD AND NOISE ATTENUATION, WILDLIFE COMPENSATION, AND FACILITIES FOR NON-MOTORISED USERS. A259 BELLE HILL, BEXHILL-ON-SEA TO B2092 QUEENSWAY, ST LEONARDS-ON-SEA (KNOWN AS THE BEXHILL-HASTINGS LINK ROAD)

CONDITION 11 - CONSTRUCTION HOURS

I refer to your letter dated 12 November 2015, requesting approval to undertake works outside the approved hours, in relation to the above development.  For clarification, the approved hours for construction activities under Condition 11 are currently 7am – 7pm Mondays to Fridays and 7am – 1pm on Saturdays.  No working is permitted on Sundays, Bank or Public Holidays.  There are no current approved variations to these hours.

You are now seeking approval to carry out works from Elva Way to the Sea Change Roundabout, on Sundays until 5 December 2015, between the hours of 09.00 and 16.00.

You have indicated that the reason for the request to work outside the hours specified in Condition 11 of the planning permission is to maintain the programme for this section of the works and also to act as a contingency should cold weather conditions affect the completion of the works.

/Continued

-2-	18 November 2015

You have confirmed that local residents in the vicinity of the proposed works will be notified of the works to be carried out during these additional hours.  No artificial lighting is proposed to be used, and access to the works will be from the Queensway end of the project.

The planned works relate to the completion of roadworks and will involve:

- Drainage

- Sub-formation

- Sub-base

- Kerbs

- Earthworks

- Fencing

- Environmental Barrier

- Surfacing

The planned resources, plant and equipment to be used for the proposed works will be as follows:

- 1no Site Supervisor;

- 20 No. Operatives

- 1 No. 20te Excavator

- 2 No. 9te dumpers

- 6 No. Site vehicle;

- 1 No. Telehandler.

I have given consideration to this request and taken into account the nature of the additional works proposed and the potential impact of them on the amenity of local residents, as well as the original reason for this condition.  I consider that there is scope for these works to be undertaken outside of the construction hours approved under Condition 11.  Consequently, solely in relation to the planning permission, and in accordance with the powers delegated to me and pursuant to the provisions within Condition 11 of the above planning permission, I hereby APPROVE the works detailed in your letter and referred to above being carried out on (Sunday) 22nd and 29th November and 5th December 2015, between the hours of 09.00 and 16.00 for works to complete the roadworks between Elva Way and the Sea Change Roundabout.

Any additional working arrangements outside the approved hours detailed above for planning permission purposes, or for works not listed above, will be subject to further review and will require agreement in writing from the Head of Planning and Environment.

Please note that if at any time these works outside the approved construction hours gives rise to justifiable complaint, or harm to amenity, I reserve the right to withdraw this temporary approval.  Please also note that should you received any complaints, you should notify Sarah Iles on Lewes (01273) 481631 within two working days of receiving the complaint.

/Continued

-3-	18 November 2015

Yours sincerely

Tony Cook

Tony Cook

Head of Planning and Environment

- Copy for Statutory Planning Register c/o Hastings Borough Council and Rother District Council, Your Ref RR/07/1488 - HS/07/444

- Amanda Parks Technical Assistant

- Bob Pape – East Sussex County Council (via email only)

condapprove.doc