Kim Barrows

Hochtief Taylow Woodrow

BHLR Project Team

The Innovation Centre

Highfield Drive

St Leonards on Sea TN38 9UH

Date:

29 July 2016

please contact	our ref	your ref

Mrs Sarah Iles	RR/2474/CC(EIA)	PH/B2H/1.4.1/0420

01273 481631		JH/SLI

sarah.iles@eastsussex.gov.uk

Dear Mr Barrows

RR/2474/CC(EIA) – CONSTRUCTION OF A NEW ROAD, INCLUDING ENVIRONMENTAL TREATMENT WITH EARTHWORKS, PLANTING, FLOOD AND NOISE ATTENUATION, WILDLIFE COMPENSATION, AND FACILITIES FOR NON-MOTORISED USERS. A259 BELLE HILL, BEXHILL-ON-SEA TO B2092 QUEENSWAY, ST LEONARDS-ON-SEA (KNOWN AS THE BEXHILL-HASTINGS LINK ROAD)

CONDITION 11 - CONSTRUCTION HOURS

I refer to your letter dated 20 July 2016, requesting approval to undertake works outside the approved hours, in relation to the above development.  For clarification, the approved hours for construction activities under Condition 11 are currently 7am – 7pm Mondays to Fridays and 7am – 1pm on Saturdays.  No working is permitted on Sundays, Bank or Public Holidays.  There are no current variations to these hours.

You are now seeking approval to carry out works at the junction of Down Road and the A259 Little Common Road on Tuesday 2nd, Wednesday 3rd and Thursday 4th August 2016, between the hours of 20:00 and 04:00, and on Thursday 4th and Friday 5th August 2016 between the hours of 20:00 and 04:00 (as a contingency).  The works are in relation to the application of additional road markings which are required in this location.

You have indicated that the reason for the request to work outside the hours specified in Condition 11 of the planning permission is to provide a safe working area for the surfacing contractors and in the interests of the safety of road users.  Also, as there is a very busy junction at this location, the disruption to local road users will be minimised.

/Continued

-2-	29 July 2016

You have also indicated that some of the works required to be undertaken will be of a noisy nature and, in order to help minimise disruption and disturbance to local residents, the following constraints on activities/hours are proposed:

- Traffic Management to start to be put out at 20:00hrs;

- Planing works to stop by 00:00hrs;

- Road markings to be completed by 02:00hrs; and

- Traffic Management to be removed by 04:00hrs.

You have confirmed that additional artificial lighting will not be used, as use will be made of the existing street lighting and plant lights.  You have also confirmed that local residents in the vicinity of the proposed works will be notified of the works to be carried out during these additional hours.

The planned plant, equipment and resources for these works are as follows:

| 1no. planer; 1no. Sweeper; Material wagons; 1no. Lining rig; 1no. HFS rig. | 1no. Site Supervisor; 1no. Ganger; and 6no. Operatives. |
| --- | --- |

I have given consideration to this request and taken into account the nature of the works proposed and the potential impact of the works on the amenity of local residents.  It is noted that these works are proposed to be undertaken extending into what are considered to be unsociable hours and there are concerns regarding the potential adverse impact on residential amenity.  However, the need for them to be carried out during times to minimise disruption to local road users and provide a safe working environment is recognised.  Consequently, I have reviewed the length of time you have requested, and the measures to reduce the impact on local residents, and consider that there is scope for these works to be undertaken outside of the construction hours approved under condition 11.

Therefore, in relation to the planning permission solely, in accordance with the powers delegated to me and pursuant to the provisions of condition 11, I hereby APPROVE the works at the junction of Down Road and the A259 Little Common Road as detailed in your letter, and referred to above, being carried out between the following hours:

- Tuesday 2nd August 20:00hrs – Wednesday 3rd August 04:00hrs;

- Wednesday 3rd August 20:00hrs – Thursday 4th August 04:00hrs; and

- Thursday 4th August 20:00hrs – Friday 5th August 04:00hrs (as a contingency).

For the avoidance of doubt, planing and any other noisy works must cease by 00:00 hours.

/Continued

-3-	29 July 2016

Please note that this approval relates SOLELY to the works specified above, being undertaken at the junction of Down Road and the A259 Little Common Road.  Any additional working arrangements outside the approved hours detailed above, or for works not listed above, will be subject to further review and will require separate agreement in writing from the Head of Planning and Environment.

Finally, please note that if at any time the activities being carried out in these extended hours give rise to justifiable complaint, or demonstrable harm to amenity, I reserve the right to withdraw this temporary amendment to the permitted working hours.  Please also note that should you receive any complaints, you should notify Sarah Iles on Lewes (01273) 481631 within two working days of receiving the complaint.

Yours sincerely

Sarah Iles

Sarah Iles

Team Manager – Planning Policy and Development Management

- Copy for Statutory Planning Register c/o Hastings Borough Council and Rother District Council, Your Ref RR/07/1488 - HS/07/444

- Amanda Parks Technical Assistant

- Bob Pape – East Sussex County Council (via email only)

condapprove.doc