Kim Barrows

Project Manager

Bexhill to Hastings Link Road Project Team

Site Offices, Crowhurst Road,

Upper Wilting Farm, ST LEONARDS-ON-SEA,

East Sussex TN38 8EG

Date:

3 June 2015

please contact	our ref	your ref

Mrs Sarah Iles	RR/2474/CC(EIA)	SL/B2H/1.4.1/0327

01273 481631		JH/SLI

sarah.iles@eastsussex.gov.uk

Dear Mr Barrows

RR/2474/CC(EIA) – CONSTRUCTION OF A NEW ROAD, INCLUDING ENVIRONMENTAL TREATMENT WITH EARTHWORKS, PLANTING, FLOOD AND NOISE ATTENUATION, WILDLIFE COMPENSATION, AND FACILITIES FOR NON-MOTORISED USERS. A259 BELLE HILL, BEXHILL-ON-SEA TO B2092 QUEENSWAY, ST LEONARDS-ON-SEA (KNOWN AS THE BEXHILL-HASTINGS LINK ROAD)

CONDITION 11 - CONSTRUCTION HOURS

I refer to your letter dated 21 May 2015, requesting approval to undertake works outside the approved hours, in relation to the above development.  For clarification, the approved hours for construction activities under Condition 11 are currently 7am – 7pm Mondays to Fridays and 7am – 1pm on Saturdays.  No working is permitted on Sundays, Bank or Public Holidays.

The only current variations to these hours cover the period until 14 August 2015 for works being undertaken (i) in the rural section (Ch 2000-5500) on Mondays to Fridays, between the hours of 19.00 and 20.00; (ii) in the urban and rural areas on Saturdays, between the hours of 13.00 and 18.00; and (iii) in the rural section (Ch 2000-5500) on Sundays between the hours of 09.00 and 18.00.  These additional hours were subject to separate approval on 14 May 2015.

You are now seeking an extension to the approved hours, specifically from Thursday 4th until Friday 5th June 2015, between the hours of 19.00 and 04.00.  As a contingency, in the event that the works cannot be undertaken or completed during this period, you are also seeking approval to work from Friday 5th June until Saturday 6th June 2015, between the hours of 19.00 and 04.00.  The proposed works are related to tie-in works at the junction between London Road and the Link Road, and are proposed to be carried out during these hours in order to minimise the disruption caused to the local road users.  You have indicated that some of the works will be of a noisy nature and, in order to help minimise disruption and disturbance to local residents, the following constraints on activities/hours are proposed:

- Traffic Management to start to be put out at 20:00hrs;

- Planing works to stop by 00:00hrs;

- Reinstatement works to be completed by 02:00hrs; and

- Traffic Management to be removed by 04:00hrs.

You have confirmed that other than vehicle lights and street lighting, no artificial lighting will be used.  Local residents in the vicinity of the proposed works have been notified of the works to be carried out during these additional hours.

The planned resources for these works are as follows:

- 1no. Site Supervisor;

- 2no. Gangers;

- 6no. Operatives; and

- 1no. Banksman;

The plant and equipment to be used for the proposed works will be as follows:

- 1no. Planer;

- 1no. Sweeper;

- 1no. Paver;

- 1no. HD90 roller;

- 1no. TR140 roller;

- 1no. JCB Streetmaster;

- 1no. Tack coat lorry;

- Material wagons; and

- 1no. Lining rig.

I have given consideration to this request and taken into account the nature of the works proposed and the potential impact of the works on the amenity of local residents.  It is noted that these works are proposed to be undertaken extending into what are considered to be particularly unsociable hours and there are concerns regarding the potential adverse impact on residential amenity.  However, the need for them to be carried out during times to minimise disruption to local road users is recognised.  Consequently, I have reviewed the length of time you have requested, and the measures to reduce the impact on local residents, and consider that there is scope for these works to be undertaken outside of the construction hours approved under condition 11.  Therefore under the powers delegated to me pursuant to condition 11, I hereby APPROVE the works at the junction between London Road and the Link Road as detailed in your letter, and referred to above, being carried out between the following hours:

/Continued

- Thursday 4th June 2015, 19:00hrs – Friday 5th June 2015, 04:00hrs; and

- Friday 5th June 2015, 19:00hrs – Saturday 6th June 2015, 04:00hrs (contingency).

For the avoidance of doubt, planing works must cease by 00.00 hours, reinstatement works to be completed by 02.00hours and therefore between the hours of 02.00 and 04.00, the only activities permitted are those involving the removal of the traffic management measures and clearing the site away.

Please note that if at any time these works outside the approved construction hours gives rise to justifiable complaint, or harm to amenity, I reserve the right to withdraw this temporary approval.  Please also note that should you received any complaints, you should notify Sarah Iles on Lewes (01273) 481631 within two working days of receiving the complaint.

Yours sincerely

Tony Cook

Tony Cook

Head of Planning and Environment

- Copy for Statutory Planning Register c/o Hastings Borough Council and Rother District Council, Your Ref RR/07/1488 - HS/07/444

- Amanda Parks Technical Assistant

- Bob Pape – East Sussex County Council (via email only)

- Chloe DeRenzy-Martin – East Sussex County Council (via email only)

condapprove.doc