Richard Wall-Morris

Hochtief - Taylor Woodrow Joint Venture

Bexhill to Hastings Link Road Project Team

Site Offices, Crowhurst Road

Upper Wilting Farm

ST LEONARDS-ON-SEA, East Sussex, TN38 8EG

Date:

16 March 2015

please contact	our ref	your ref

Mrs Sarah Iles	RR/2474/CC(EIA)	SL/B2H/1.4.1/322

01273 481631		JH/SLI

sarah.iles@eastsussex.gov.uk

Dear Mr Wall-Morris

RR/2474/CC(EIA) – CONSTRUCTION OF A NEW ROAD, INCLUDING ENVIRONMENTAL TREATMENT WITH EARTHWORKS, PLANTING, FLOOD AND NOISE ATTENUATION, WILDLIFE COMPENSATION, AND FACILITIES FOR NON-MOTORISED USERS. A259 BELLE HILL, BEXHILL-ON-SEA TO B2092 QUEENSWAY, ST LEONARDS-ON-SEA (KNOWN AS THE BEXHILL-HASTINGS LINK ROAD)

CONDITION 11 - CONSTRUCTION HOURS

I refer to my letter dated 6 February 2015, approving additional hours of working at the railway bridge during approved railway possessions from Network Rail.  I also refer to Paul Hinkly’s email dated 11 March 2015 [17:48] and your subsequent letter dated 13 March 2015.

Due to a change to the dates for the railway possessions by Network Rail, you are now seeking three additional dates to undertake works on the railway bridge at the Crowhurst end of the scheme, outside the approved hours.  Specifically, you are requesting approval to work within railway possessions on 17th, 18th and 20th March 2015, between the hours of 00:00 and 07:00.  The works will involve finishing works on the parapet copings and to allow the removal of the survey monitoring prisms on the track.

The planned plant involved in the works will be:  1no. cherry picker; tower lights; small tools; and 4no. site vehicles.

/Continued

-2-	16 March 2015

The proposed resources for the proposed works will be as follows:

- 2no. HTW Supervisors;

- 2no Network Rail Supervisors; and

- 6no. Operatives.

It has been confirmed that local residents will be notified of the intended works during the railway possession in advance of them taking place.  Please ensure that the letter drop includes the residential properties immediately to the east of the Queensway.

I have given consideration to this request and taken into account the nature of the works proposed and the potential impact of the works on the amenity of local residents, as well as the original reason for this condition.  The reason for Condition 11 is to safeguard residential amenities in the vicinity of the site.  I have also considered the length of time you have requested.  All these factors have to be balanced.  Consequently, in accordance with the powers delegated to me and pursuant to the provisions within Condition 11 of the above planning permission, I hereby APPROVE the following additional hours of working at the railway bridge during approved railway possessions from Network Rail:

- Tuesday 17th March 2015 – 00:00hrs to 07:00hrs;

- Wednesday 18th March 2015 – 00:00hrs to 07:00hrs; and

- Friday 20th March 2015 – 00:00hrs to 07:00hrs.

This approval solely relates to the works on the railway bridge for finishing works on the parapet copings and to allow the removal of the survey monitoring prisms on the track.  For the avoidance of doubt, please note that no other works elsewhere on the Scheme, either in the urban or rural areas, are permitted during these periods.  Any additional working arrangements outside the approved hours detailed above, or for works not listed above, will be subject to further review and will require agreement in writing from the Head of Planning and Environment.

Please note that if at any time the activities being carried out in these extended hours give rise to justifiable complaint, or demonstrable harm to amenity, I reserve the right to withdraw this temporary amendment to the permitted working hours.  Please also note that should you received any complaints, you should notify Sarah Iles on Lewes (01273) 481631 within two working days of receiving the complaint.

Yours sincerely

Tony Cook

Tony Cook

Head of Planning and Environment

- Copy for Statutory Planning Register c/o Hastings Borough Council and Rother District Council, Your Ref RR/07/1488 - HS/07/444

- Amanda Parks Technical Assistant

- Bob Pape – East Sussex County Council (via email only)

- Chloe DeRenzy-Martin – East Sussex County Council (via email only)

condapprove.doc