Richard Wall-Morris

Hochtief - Taylor Woodrow Joint Venture

Bexhill to Hastings Link Road Project Team

Site Offices, Crowhurst Road

Upper Wilting Farm

ST LEONARDS-ON-SEA, East Sussex, TN38 8EG

Date:

11 February 2015

please contact	our ref	your ref

Mrs Sarah Iles	RR/2474/CC(EIA)	SL/B2H/1.4.1/0314

01273 481631		JH/SLI

sarah.iles@eastsussex.gov.uk

Dear Mr Wall-Morris

RR/2474/CC(EIA) – CONSTRUCTION OF A NEW ROAD, INCLUDING ENVIRONMENTAL TREATMENT WITH EARTHWORKS, PLANTING, FLOOD AND NOISE ATTENUATION, WILDLIFE COMPENSATION, AND FACILITIES FOR NON-MOTORISED USERS. A259 BELLE HILL, BEXHILL-ON-SEA TO B2092 QUEENSWAY, ST LEONARDS-ON-SEA (KNOWN AS THE BEXHILL-HASTINGS LINK ROAD)

CONDITION 11 - CONSTRUCTION HOURS

I refer to your letter dated 5 February 2015, requesting approval to undertake works outside the approved hours, in relation to the above development.  For clarification, the approved hours for construction activities under Condition 11 are currently 7am – 7pm Mondays to Fridays and 7am – 1pm on Saturdays.  No working is permitted on Sundays, Bank or Public Holidays.

The only current variations to these hours cover:  (i) the period until 28 February 2015 for works being undertaken on the soil nailing through the Railway Cutting on Saturdays, between the hours of 13.00 – 18.00; and (ii) various dates between 10 February and 7 March 2015 for works during railway possessions, between the hours of 00.00 and 07.00.  These additional hours were subject to separate approvals on 20 January and 6 February 2015, respectively.

/Continued

You are now seeking an extension to the approved hours, specifically from Thursday 12th until Saturday 14th February 2015, between the hours of 19.00 and 04.00.  As a contingency, in the event that the works cannot be undertaken on these dates, you are seeking approval to work from Monday 16th until Wednesday 18th February 2015, between the hours of 19.00 and 04.00.  The proposed works are related to tie-in works at London Road and the A259, and are proposed to be carried out during these hours in order to minimise the disruption caused to the local road users.  Also, in order to help minimise disruption and disturbance to local residents, the following constraints on activities/hours are proposed:

- Traffic Management to start to be put out at 20:00hrs;

- Planing works to stop by 00:00hrs;

- Reinstatement works and to be completed by 02:00hrs; and

- Traffic Management to be removed by 04:00hrs.

The road planings arising from the operations will be taken off site and you have confirmed that other than vehicle lights and street lighting, no artificial lighting will be used.  Local residents in the vicinity of the proposed works have been notified of the works to be carried out during these additional hours.

The planned resources for these works are as follows:

- 3no. Foremen;

- 1no. Planer Operator;

- 1no. Banksman;

- 1no. Supervisor;

- 6no. Surfacing operatives;

- 1no. Test house technician; and

- 2no. Lining operatives

The plant and equipment to be used for the proposed works will be as follows:

- 1no. W1500 planer;

- 2no. 20 tonne tippers (planing);

- 1no. Sweeper;

- 1no. Paver;

- 1no. HD90 roller;

- 1no. TV140 roller;

- 1no. JCB Streetmaster; and

- 1no. Lining rig.

I have given consideration to this request and taken into account the nature of the works proposed and the potential impact of the works on the amenity of local residents.  It is noted that these works are proposed to be undertaken extending into what are considered to be particularly unsociable hours and there are concerns regarding the potential adverse impact on residential amenity.  However, the need for them to be carried out during times to minimise disruption to local road users is recognised.  Consequently, I have reviewed the length of time you have requested, and the measures to reduce the impact on local residents, and consider that there is scope for these works to be undertaken outside of the construction hours approved under condition 11.  Therefore under the powers delegated to me pursuant to condition 11, I hereby APPROVE the works at London Road and the A259 as detailed in your letter, and referred to above, being carried out between the following hours:

/Continued

Planned Dates:

- Thursday 12th February 19:00hrs – Friday 13th February 04:00hrs; and

- Friday 13th February 19:00hrs – Saturday 14th February 04:00hrs.

Contingency Dates:

- Monday 16th February 19:00hrs – Tuesday 17th February 04:00hrs; and

- Tuesday 17th February 19:00hrs – Wednesday 18th February 04:00hrs.

For the avoidance of doubt, planing works must cease by 00.00 hours, reinstatement works to be completed by 02.00hours and therefore between the hours of 02.00 and 04.00, the only activities permitted are those involving the removal of the traffic management measures and clearing the site away.

Please note that if at any time these works outside the approved construction hours gives rise to justifiable complaint, or harm to amenity, I reserve the right to withdraw this temporary approval.  Please also note that should you received any complaints, you should notify Sarah Iles on Lewes (01273) 481631 within two working days of receiving the complaint.

Yours sincerely

Tony Cook

Tony Cook

Head of Planning and Environment

- Copy for Statutory Planning Register c/o Hastings Borough Council and Rother District Council, Your Ref RR/07/1488 - HS/07/444

- Amanda Parks Technical Assistant

- Bob Pape – East Sussex County Council (via email only)

- Chloe DeRenzy-Martin – East Sussex County Council (via email only)

condapprove.doc