Adrian Kilburn, Project Manager

Hochtief Taylor Woodrow Joint Venture

C/O Jacobs

Simpson House, 2nd floor

Cherry Orchard Road

CROYDON  Surrey  CR9 6BE

Date:

17 June 2013

please contact	our ref	your ref

Mrs Sarah Iles	RR/2474/CC(EIA)	SL/B2H/1.4.1/0152

01273 481631		GM/SLI

sarah.iles@eastsussex.gov.uk

Dear Mr Kilburn

RR/2474/CC(EIA) – CONSTRUCTION OF A NEW ROAD, INCLUDING ENVIRONMENTAL TREATMENT WITH EARTHWORKS, PLANTING, FLOOD AND NOISE ATTENUATION, WILDLIFE COMPENSATION, AND FACILITIES FOR NON-MOTORISED USERS. A259 BELLE HILL, BEXHILL-ON-SEA TO B2092 QUEENSWAY, ST LEONARDS-ON-SEA (KNOWN AS THE BEXHILL-HASTINGS LINK ROAD)

CONSTRUCTION HOURS – OUT OF HOURS WORKING

I refer to your letter dated 5 June, seeking to work outside of the permitted hours of working under Condition 11 of the above planning permission.

It is understood that UKPN will be undertaking works for the diversion of the overhead power lines between Upper Wilting Farm and Swainham Lane, resulting in the closure of Crowhurst Road.  I note that UKPN has agreed, at your request, to work 12 hours shifts (7am – 7pm) seven days a week in order to avoid delays to the overall scheme being caused by the works and consequently you are seeking approval to work outside the approved hours, i.e. to work on 1pm – 7pm on Saturdays and 7am – 7pm on Sundays.  The works are anticipated to take 8 weeks, commencing on 17 June.

It is further understood that two gangs will be working from either end of the closure and will be cutting the road (using a floor saw), trenching (using a mini excavator), laying duct and undertaking reinstatement works within Crowhurst Road.  It has been confirmed that the noisiest activity will be the floor sawing and breaking out of carriageway materials, and that these activities will be undertaken during the existing permitted hours of working (7am – 7pm Mondays to Fridays and 7am – 1pm Saturdays).  Works carried out during the weekends will be kept to a minimum and the Saturday afternoons and Sunday working will be limited to less noisy activities, such as reinstatement works.  For clarification, no floor sawing should be undertaken during these additional hours.

I have given consideration to this request and can confirm that under the powers delegated to me, I agree to the extension of working hours as set out above with regard solely to the diversion of the overhead power lines and they are therefore agreed pursuant to the provisions within Condition 11 of the above planning permission.  Please note that this approval applies from today’s date until 23 August 2013, unless an extension to this period is agreed in writing by the Head of Planning.

Please also note that if at any time the activities being carried out in these extended hours give rise to justifiable complaint, or harm to amenity, I reserve the right to withdraw this temporary amendment to the permitted working hours.  Please also note that should you received any complaints, you should notify Sarah Iles on Lewes (01273) 481631 within two working days of receiving the complaint.

Yours sincerely

Tony Cook

Tony Cook

Head of Planning

Copy to:

- Copy for Statutory Planning Register c/o Hastings Borough Council and Rother District Council, Your Ref RR/07/1488 - HS/07/444

- Amanda Parks Technical Assistant

- Bob Pape – East Sussex County Council

- Chloe DeRenzy-Martin – East Sussex County Council

condapprove.doc