Richard Wall-Morris

Hochtief-Taylor Woodrow

Head Office, Epsilon

Windmill Hill Business Park

Whitehill Way

Swindon, SN5 6NX

Date:

26 November 2013

please contact	our ref	your ref

Mrs Sarah Iles	RR/2474/CC(EIA)	SL/B2H/1.4.1/0183

01273 481631		GM/SLI

sarah.iles@eastsussex.gov.uk

Dear Mr Wall-Morris

RR/2474/CC(EIA) – CONSTRUCTION OF A NEW ROAD, INCLUDING ENVIRONMENTAL TREATMENT WITH EARTHWORKS, PLANTING, FLOOD AND NOISE ATTENUATION, WILDLIFE COMPENSATION, AND FACILITIES FOR NON-MOTORISED USERS. A259 BELLE HILL, BEXHILL-ON-SEA TO B2092 QUEENSWAY, ST LEONARDS-ON-SEA (KNOWN AS THE BEXHILL-HASTINGS LINK ROAD)

CONDITION 11 – CONSTRUCTION HOURS

I refer to your letter dated 19 November 2013, requesting approval to undertake works outside the approved hours of construction.  I also refer to two subsequent emails from Steve Lapthorn dated 22 November 2013 [13:42] and 25 November 2013 [09:46] which provide further clarification of the nature of the works and the out of hours working times/days.

You are seeking approval to carry out works in the London Road area between the hours of 19:00 and 23:00 on Wednesday 27th and Thursday 28th November, and also between the hours of 20:00 and 00:00 on Friday 29th November, 07:00 and 00:00 on Saturday 30th November and 07:00 and 00:00 on Sunday 1st December.  The works proposed are to install a 750mm concrete sewer diversion into the existing sewer in the centre of London Road.  You have confirmed that you have obtained a lane closure licence on London Road for the works on the 27th and 28th November and a full closure of the A269 London Road for the 29th and 30th November and 1st December.  Whilst the road closure is in place, you have also indicated that you will utilise the time to complete various other utility diversions for BT and Southern Water.

/Continued

-2-	26 November 2013

The proposed works will involve the use of the following plant and machinery:  13t Rubber Duck and Breaker; floor saw; wacker plate; trench wacker; compressor; disc cutter and jack hammer.  You have indicated that the noisier activities, such as saw-cutting and breaking out of the carriageway, will be undertaken during daylight hours, leaving quieter works, such as laying the ducts and pipes, during the unsociable night hours.  Lighting for works during the dark hours will be provided by tower lights and you have provided the specification for the SMC TL-90 Mobile Lighting Tower.

It has also been confirmed that local residents will be notified of the intended works in advance of them taking place.

I have given consideration to this request and taken into account the potential impact of the works on the amenity of nearby residents and highway management implications.  I consider that there is some scope for these works to be undertaken outside of the construction hours approved under condition 11.  However, I am not supportive of all the hours of use requested due to the potential adverse impact on local residents, particularly from noisy activities.  Therefore under the powers delegated to me pursuant to condition 11, I hereby authorise the following works being carried out on the following dates/hours:

- Wednesday 27th November:  The specified works between 19:00 and 23:00, but noisy works only permitted to be carried out between 19:00 and 21:00.

- Thursday 28th November:  The specified works between 19:00 and 23:00, but noisy works only permitted to be carried out between 19:00 and 21:00.

- Friday 29th November:  The specified works only between 19:00 and 23:00, but noisy works only permitted to be carried out between 19:00 and 21:00.

- Saturday 30th November:  The specified works only between 07:00 and 23:00, but noisy works only permitted to be carried out between 08:00 and 17:00.

- Sunday 1st December:  The specified works only between 07:00 and 23:00, but noisy works only permitted to be carried out between 08:00 and 17:00.

Please note that if at any time these works outside the approved construction hours gives rise to justifiable complaint, or harm to amenity, I reserve the right to withdraw this temporary approval.  Please also note that should you received any complaints, you should notify Sarah Iles on Lewes (01273) 481631 within two working days of receiving the complaint.

Yours sincerely

Tony Cook

Tony Cook

Head of Planning

- Copy for Statutory Planning Register c/o Hastings Borough Council and Rother District Council, Your Ref RR/07/1488 - HS/07/444

- Amanda Parks Technical Assistant

- Bob Pape – East Sussex County Council (via email only)

- Chloe DeRenzy-Martin – East Sussex County Council (via email only)