Richard Wall-Morris - Project Manager

Hochtief - Taylor Woodrow Joint Venture (BHLR)

Site Offices

Upper Wilting Farm

Crowhurst Road

St Leonards-on-Sea  East Sussex  TN38 8EG

Date:

12 December 2013

please contact	our ref	your ref

Mrs Sarah Iles	RR/2474/CC(EIA)	SL/B2H/1.4.1/0186

01273 481631		GM/SLI

sarah.iles@eastsussex.gov.uk

Dear Mr Wall-Morris

RR/2474/CC(EIA) – CONSTRUCTION OF A NEW ROAD, INCLUDING ENVIRONMENTAL TREATMENT WITH EARTHWORKS, PLANTING, FLOOD AND NOISE ATTENUATION, WILDLIFE COMPENSATION, AND FACILITIES FOR NON-MOTORISED USERS. A259 BELLE HILL, BEXHILL-ON-SEA TO B2092 QUEENSWAY, ST LEONARDS-ON-SEA (KNOWN AS THE BEXHILL-HASTINGS LINK ROAD)

CONDITION 11 – CONSTRUCTION HOURS

I refer to your letter dated 10 December 2013, requesting approval to undertake works outside the approved hours of construction.  I also refer to a subsequent email from Steve Lapthorn dated 10 December 2013 [18:16].

You are seeking approval to carry out works at Woodsgate Park Overbridge between the hours of 09:00 and 16:00 on Sunday 15 December.  During this period, it is proposed to continue to work on the construction of the east abutment of the bridge and you have indicated that this is a critical activity that will have a direct impact on the date that you are able to open this section of the road as a diversion route.  [Whilst outside the realm of this current request for out of hours working, please note that the use of this section of the road as a diversion route may only take place subject to any necessary approval from the Head of Planning.]  The works subject to this current request to be undertaken will consist of the preparation of shutters at ground level and the fixing of steel reinforcement.  You have confirmed that no noisy works will be carried out.  It has also been confirmed that a letter drop to properties in the immediate vicinity of Woodsgate Park Overbridge will be undertaken.

/Continued

-2-	12 December 2013

I have given consideration to this request and taken into account the potential impact of the works on the amenity of nearby residents.  I have also reviewed the length of time you have requested and consider that there is scope for these works to be undertaken outside of the construction hours approved under condition 11.  Therefore under the powers delegated to me pursuant to condition 11, I hereby APPROVE these works being carried out on Sunday 15 December between the hours of 09:00 and 16:00.

Please note that if at any time these works outside the approved construction hours gives rise to justifiable complaint, or harm to amenity, I reserve the right to withdraw this temporary approval.  Please also note that should you received any complaints, you should notify Sarah Iles on Lewes (01273) 481631 within two working days of receiving the complaint.

Yours sincerely

Tony Cook

Head of Planning

- Copy for Statutory Planning Register c/o Hastings Borough Council and Rother District Council, Your Ref RR/07/1488 - HS/07/444

- Amanda Parks Technical Assistant

- Bob Pape – East Sussex County Council (via email only)

- Chloe DeRenzy-Martin – East Sussex County Council (via email only)

condapprove.doc