Richard Wall-Morris - Project Manager

Hochtief - Taylor Woodrow Joint Venture (BHLR)

Site Offices

Upper Wilting Farm

Crowhurst Road

St Leonards-on-Sea  East Sussex  TN38 8EG

Date:

12 December 2013

please contact	our ref	your ref

Mrs Sarah Iles	RR/2474/CC(EIA)

01273 481631		GM/SLI

sarah.iles@eastsussex.gov.uk

Dear Mr Wall-Morris

RR/2474/CC(EIA) – CONSTRUCTION OF A NEW ROAD, INCLUDING ENVIRONMENTAL TREATMENT WITH EARTHWORKS, PLANTING, FLOOD AND NOISE ATTENUATION, WILDLIFE COMPENSATION, AND FACILITIES FOR NON-MOTORISED USERS. A259 BELLE HILL, BEXHILL-ON-SEA TO B2092 QUEENSWAY, ST LEONARDS-ON-SEA (KNOWN AS THE BEXHILL-HASTINGS LINK ROAD)

CONDITION 11 – CONSTRUCTION HOURS – BADGER SETT 55

I refer to the email from Steve Lapthorn dated 10 December 2013 [14:14], requesting approval to undertake works outside the approved hours of construction, specifically in relation to Badger Sett 55.

Under Licence from Natural England, works commenced on Tuesday 10 December to translocate badgers from the existing Sett 55 into the artificial sett.  The excavation of Sett 55 has since been taking place, but is unlikely to be completed within the currently approved hours for construction.  Therefore, to have a contingency in place, you are now seeking approval to continue the works to Badger Sett 55 on Saturday 14 and Sunday 15 December 2013 between the hours of 08:00 and 17:00.  The works must be completed by the end of Sunday due to the requirements of the Natural England Licence.  The following personnel and plant will be used:

- 2 x Ecologists;

- 2 x Operatives;

- 2 x 8 tonne Excavators;

- 1 x 20 tonne Excavator; and

- 2 x 10 tonne Dumpers.

/Continued

-2-	12 December 2013

The works will involve the following programme of activities:

Saturday 14 December

- 8:00 – 9:00: Translocate badgers into artificial sett;

- 9:00 – 10:00: Remove proofing from sett;

- 10:00 – 15:00: Excavate sett; and

- 15:00 – 17:00: Reproof sett.

Sunday 15 December

- 8:00 – 9:00: Translocate badgers into artificial sett;

- 9:00 – 10:00: Remove proofing from sett; and

- 10:00 – 17:00: Excavate sett.

I have given consideration to this request and taken into account the potential impact of the works on the amenity of nearby residents.  I have also reviewed the length of time you have requested.  I consider that there is some scope for these works to be undertaken outside of the construction hours approved under condition 11.  However, I am not supportive of all the hours of use requested due to the potential adverse impact on local residents, particularly from noise from machinery.  .Therefore, under the powers delegated to me pursuant to condition 11, I hereby APPROVE these works being carried out on Saturday 14 December between the hours of 08:00 and 17:00 and on Sunday 15 December between the hours of 09:00 and 17:00.  For the avoidance of doubt, I DO NOT APPROVE the request for works to be undertaken between 08:00 and 09:00 on Sunday 15 December.

Please note that if at any time these works outside the approved construction hours gives rise to justifiable complaint, or harm to amenity, I reserve the right to withdraw this temporary approval.  Please also note that should you received any complaints, you should notify Sarah Iles on Lewes (01273) 481631 within two working days of receiving the complaint.

Yours sincerely

Tony Cook

Tony Cook

Head of Planning

- Copy for Statutory Planning Register c/o Hastings Borough Council and Rother District Council, Your Ref RR/07/1488 - HS/07/444

- Amanda Parks Technical Assistant

- Bob Pape – East Sussex County Council (via email only)

- Chloe DeRenzy-Martin – East Sussex County Council (via email only)

condapprove.doc