Richard Wall-Morris - Project Manager

Hochtief - Taylor Woodrow Joint Venture (BHLR)

Site Offices

Upper Wilting Farm

Crowhurst Road

St Leonards-on-Sea  East Sussex  TN38 8EG

Date:

17 December 2013

please contact	our ref	your ref

Mrs Sarah Iles	RR/2474/CC(EIA)	SL/B2H/1.4.1/0170

01273 481631		GM/SLI

sarah.iles@eastsussex.gov.uk

Dear Mr Wall-Morris

RR/2474/CC(EIA) – CONSTRUCTION OF A NEW ROAD, INCLUDING ENVIRONMENTAL TREATMENT WITH EARTHWORKS, PLANTING, FLOOD AND NOISE ATTENUATION, WILDLIFE COMPENSATION, AND FACILITIES FOR NON-MOTORISED USERS. A259 BELLE HILL, BEXHILL-ON-SEA TO B2092 QUEENSWAY, ST LEONARDS-ON-SEA (KNOWN AS THE BEXHILL-HASTINGS LINK ROAD)

CONDITION 11 – CONSTRUCTION HOURS

I refer to your letter dated 13 December 2013, requesting approval to undertake works outside the approved hours of construction.

You are seeking approval to carry out works in the vicinity of Ninfield Road Bridge, at the junction with Elva Way and the junction with Wrestwood Road, between the hours of 19:00 and 02:00 over the night of 18th/19th December 2013.  The works proposed are to undertake a Ground Penetration Radar (GPR) survey.  You have indicated that the survey equipment does not emit noise and the only expected noise will be vehicle movements and operatives talking, and that these noise levels will be kept to a minimum.  In order to undertake the survey safely, temporary traffic signals will need to be used to allow the surveyors to work.  The survey at Elva Way will be carried out within the normal construction hours, which will lead in to the works at the Wrestwood Road junction.  However, you have confirmed that the works in this area cannot be carried out during the day as ESCC Highways will not permit traffic signals at the junction of Wrestwood Road until after 19:00.  Therefore it is necessary for some of the GPR survey to be carried out after 19:00, with appropriate traffic management measures.  No additional lighting will be used for the duration of the works.

/Continued

-2-	17 December 2013

It has also been confirmed that local residents will be notified of the intended works in advance of them taking place.

I have given consideration to this request and taken into account the potential impact of the works on the amenity of nearby residents and highway management implications.  I have also reviewed the length of time you have requested and consider that there is scope for these works to be undertaken outside of the construction hours approved under condition 11.  Therefore under the powers delegated to me pursuant to condition 11, I hereby APPROVE these works being carried out between the hours of 19:00 and 02:00 over the night of 18th/19th December 2013

Please note that if at any time these works outside the approved construction hours gives rise to justifiable complaint, or harm to amenity, I reserve the right to withdraw this temporary approval.  Please also note that should you received any complaints, you should notify Sarah Iles on Lewes (01273) 481631 within two working days of receiving the complaint.

Yours sincerely

Tony Cook

Tony Cook

Head of Planning

- Copy for Statutory Planning Register c/o Hastings Borough Council and Rother District Council, Your Ref RR/07/1488 - HS/07/444

- Amanda Parks Technical Assistant

- Bob Pape – East Sussex County Council (via email only)

- Chloe DeRenzy-Martin – East Sussex County Council (via email only)

condapprove.doc