Richard Wall-Morris - Project Manager

Hochtief - Taylor Woodrow Joint Venture (BHLR)

Site Offices

Upper Wilting Farm

Crowhurst Road

St Leonards-on-Sea  East Sussex  TN38 8EG

Date:

27 January 2014

please contact	our ref	your ref

Mrs Sarah Iles	RR/2474/CC(EIA)	SL/B2H/1.4.1/0192

01273 481631		GM/SLI

sarah.iles@eastsussex.gov.uk

Dear Mr Wall-Morris

RR/2474/CC(EIA) – CONSTRUCTION OF A NEW ROAD, INCLUDING ENVIRONMENTAL TREATMENT WITH EARTHWORKS, PLANTING, FLOOD AND NOISE ATTENUATION, WILDLIFE COMPENSATION, AND FACILITIES FOR NON-MOTORISED USERS. A259 BELLE HILL, BEXHILL-ON-SEA TO B2092 QUEENSWAY, ST LEONARDS-ON-SEA (KNOWN AS THE BEXHILL-HASTINGS LINK ROAD)

CONDITION 11 – CONSTRUCTION HOURS

I refer to your letter dated 20 January 2014, requesting approval to undertake works outside the approved hours of construction.

You are seeking approval to carry out works to paint a new bus stop position on London Road, which will replace the existing bus stop which is outside the BP Garage by Ninfield Road Overbridge, between the hours of 19.00 and 22.00 on Wednesday 29th January or Thursday 30th January 2014.  The second date is proposed as a contingency in the event that the weather prevents any work on the Wednesday.  You have indicated that in order to undertake the works safely and to minimise traffic disruption, this needs to be done after peak travelling times and after the last bus.

The works will involve six operatives and will involve the application of yellow lines for the new bus stop and the removal of the existing bus stop markings.  You have indicated that the application of the yellow lines will largely be a quiet operation, with noise limited to vehicles idling whilst lines are applied, and operatives talking.  The removal of the existing markings will be noisier, with the method of burning being employed.  However, you have stated that it is envisaged that this activity will be of short duration and the noisy activities are planned to be undertaken during the earlier part of the extended working hours.  Other than lighting on the vehicles, no additional artificial lighting will be used for these works.

It has also been confirmed that local residents will be notified of the intended works in advance of them taking place.

I have given consideration to this request and taken into account the potential impact of the works on the amenity of nearby residents.  I have also reviewed the length of time you have requested and consider that there is scope for these works to be undertaken outside of the construction hours approved under condition 11.  Therefore under the powers delegated to me pursuant to condition 11, I hereby APPROVE these bus stop works being carried out between the hours of 19:00 and 22.00 on Wednesday 29th January or Thursday 30th January 2014.

Please note that if at any time these works outside the approved construction hours gives rise to justifiable complaint, or harm to amenity, I reserve the right to withdraw this temporary approval.  Please also note that should you received any complaints, you should notify Sarah Iles on Lewes (01273) 481631 within two working days of receiving the complaint.

Yours sincerely

Tony Cook

Tony Cook

Head of Planning

- Copy for Statutory Planning Register c/o Hastings Borough Council and Rother District Council, Your Ref RR/07/1488 - HS/07/444

- Amanda Parks Technical Assistant

- Bob Pape – East Sussex County Council (via email only)

- Chloe DeRenzy-Martin – East Sussex County Council (via email only)

condapprove.doc