Richard Wall-Morris - Project Manager

Hochtief - Taylor Woodrow Joint Venture (BHLR)

Site Offices

Upper Wilting Farm

Crowhurst Road

St Leonards-on-Sea  East Sussex  TN38 8EG

Date:

21 February 2014

please contact	our ref	your ref

Mrs Sarah Iles	RR/2474/CC(EIA)	SL/B2H/1.4.1/0198

01273 481631		GM/SLI

sarah.iles@eastsussex.gov.uk

Dear Mr Wall-Morris

RR/2474/CC(EIA) – CONSTRUCTION OF A NEW ROAD, INCLUDING ENVIRONMENTAL TREATMENT WITH EARTHWORKS, PLANTING, FLOOD AND NOISE ATTENUATION, WILDLIFE COMPENSATION, AND FACILITIES FOR NON-MOTORISED USERS. A259 BELLE HILL, BEXHILL-ON-SEA TO B2092 QUEENSWAY, ST LEONARDS-ON-SEA (KNOWN AS THE BEXHILL-HASTINGS LINK ROAD)

CONDITION 11 – CONSTRUCTION HOURS

I refer to your letter dated 21 February 2014, requesting approval to undertake works outside the approved hours of construction.

You are seeking approval to carry out works for a Southern Water diversion, installation of dropped kerbs, removal of existing street markings and painting of double yellow lines.  You propose to undertake these works between the hours of 13.00 and 17.00 on Saturday 22nd February and Saturday 1st March and between the hours of 09.00 and 16.00 on Sunday 23rd February and Sunday 2nd March.  The location of these proposed works is on London Road between Salisbury Road and to a point approximately 20 metres north of the Bancroft footpath.  You have indicated that it is not possible to undertake these works during the week due to the current closure of Wrestwood Road.  You have confirmed that a route along London Road will remain available for the duration of the works.

The works will involve the following operatives:

- 2no. Operatives installing kerbs;

- 4no. Operatives working on the drainage diversion;

- 2no. Traffic Management Operatives;

- 3no. Lining Operatives;

- 1no. HTW Supervisor; and

- 1no. Roadsweeper.

The installation of dropped kerbs will involve some saw cutting and it has been stated that, where possible, this activity will be undertaken during normal construction hours, between 07.00 and 13.00 on Saturdays.  You have indicated that the application of the yellow lines will largely be a quiet operation, with noise limited to vehicles idling whilst lines are applied, and operatives talking.  The removal of the existing markings will be noisier, with the method of burning being employed.  The Southern Water diversion works will require the use of one 8 tonnes excavator, which will generate a small amount of noise.

It has been confirmed that local residents have been notified of the intended works.

I have given consideration to this request and taken into account the potential impact of the works on the amenity of nearby residents.  I have also reviewed the length of time you have requested and consider that there is scope for these works to be undertaken outside of the construction hours approved under condition 11.  Therefore under the powers delegated to me pursuant to condition 11, I hereby APPROVE the works detailed in your letter being carried out between the hours of 13.00 and 17.00 on Saturday 22nd February and Saturday 1st March 2014 and between the hours of 09.00 and 16.00 on Sunday 23rd February and Sunday 2nd March 2014.  If possible, the noisy activity of saw cutting should be avoided between the hours of 07.00 and 09.00 on Saturdays.

Please note that if at any time these works outside the approved construction hours gives rise to justifiable complaint, or harm to amenity, I reserve the right to withdraw this temporary approval.  Please also note that should you received any complaints, you should notify Sarah Iles on Lewes (01273) 481631 within two working days of receiving the complaint.

Yours sincerely

Tony Cook

Tony Cook

Head of Planning

- Copy for Statutory Planning Register c/o Hastings Borough Council and Rother District Council, Your Ref RR/07/1488 - HS/07/444

- Amanda Parks Technical Assistant

- Bob Pape – East Sussex County Council (via email only)

- Chloe DeRenzy-Martin – East Sussex County Council (via email only)

condapprove.doc