Richard Wall-Morris - Project Manager

Hochtief - Taylor Woodrow Joint Venture (BHLR)

Site Offices

Upper Wilting Farm

Crowhurst Road

St Leonards-on-Sea  East Sussex  TN38 8EG

Date:

27 February 2014

please contact	our ref	your ref

Mrs Sarah Iles	RR/2474/CC(EIA)	SL/B2H/1.4.1/0201

01273 481631		GM/SLI

sarah.iles@eastsussex.gov.uk

Dear Mr Wall-Morris

RR/2474/CC(EIA) – CONSTRUCTION OF A NEW ROAD, INCLUDING ENVIRONMENTAL TREATMENT WITH EARTHWORKS, PLANTING, FLOOD AND NOISE ATTENUATION, WILDLIFE COMPENSATION, AND FACILITIES FOR NON-MOTORISED USERS. A259 BELLE HILL, BEXHILL-ON-SEA TO B2092 QUEENSWAY, ST LEONARDS-ON-SEA (KNOWN AS THE BEXHILL-HASTINGS LINK ROAD)

CONDITION 11 – CONSTRUCTION HOURS

I refer to your letter dated 26 February 2014, requesting approval to undertake works outside the approved hours of construction.

You are seeking approval to carry out works at Adams Farm, between the hours of 13.00 and 17.00 on Saturdays and between 09.00 and 17.00 on Sundays.  These additional hours are for the period from 1st March 2014 to 20th April 2014, inclusive.  This request relates solely to works for the rebuilding of Adams Farm Barn.  You have indicated that the reason for the request is to mitigate the delays encountered due to recent weather conditions and the need to progress works efficiently to ensure that timescales within the current bat licence are adhered to.

It has been confirmed that the occupiers of Adams Farm will be notified of the intended out of hours working in advance of them taking place.

I have given consideration to this request and taken into account the potential impact of the works on the amenity of the occupiers of Adams Farm.  I have also reviewed the length of time you have requested and consider that there is scope for these works to be undertaken outside of the construction hours approved under condition 11.  Therefore under the powers delegated to me pursuant to condition 11, I hereby APPROVE the works to rebuild Adams Farm Barn being carried out between the hours of 13.00 and 17.00 on Saturdays and between 09.00 and 17.00 on Sundays for the period between 1st March 2014 and 20th April 2014, inclusive.  Any additional working arrangements outside the approved hours beyond this period will be subject to further review and will require agreement in writing from the Head of Planning.  Any works not associated with the rebuilding of Adams Farm Barn are NOT AUTHORISED by this approval.

Please note that if at any time these works outside the approved construction hours gives rise to justifiable complaint, or harm to amenity, I reserve the right to withdraw this temporary approval.  Please also note that should you received any complaints, you should notify Sarah Iles on Lewes (01273) 481631 within two working days of receiving the complaint.

Yours sincerely

Tony Cook

Tony Cook

Head of Planning

- Copy for Statutory Planning Register c/o Hastings Borough Council and Rother District Council, Your Ref RR/07/1488 - HS/07/444

- Amanda Parks Technical Assistant

- Bob Pape – East Sussex County Council (via email only)

- Chloe DeRenzy-Martin – East Sussex County Council (via email only)

condapprove.doc