Richard Wall-Morris

Hochtief - Taylor Woodrow Joint Venture

Bexhill to Hastings Link Road

Site Offices, Crowhurst Road

Upper Wilting Farm

St Leonards on Sea, TN38 8EG

Date:

28 April 2014

please contact	our ref	your ref

Mrs Sarah Iles	RR/2474/CC(EIA)	SL/B2H/1.4.1/0222

01273 481631		GM/SLI

sarah.iles@eastsussex.gov.uk

Dear Mr Wall-Morris

RR/2474/CC(EIA) – CONSTRUCTION OF A NEW ROAD, INCLUDING ENVIRONMENTAL TREATMENT WITH EARTHWORKS, PLANTING, FLOOD AND NOISE ATTENUATION, WILDLIFE COMPENSATION, AND FACILITIES FOR NON-MOTORISED USERS. A259 BELLE HILL, BEXHILL-ON-SEA TO B2092 QUEENSWAY, ST LEONARDS-ON-SEA (KNOWN AS THE BEXHILL-HASTINGS LINK ROAD)

CONDITION 11 - CONSTRUCTION HOURS

I refer to your letter dated 25 April 2014, requesting approval to undertake works outside the approved hours, in relation to the above development.  For clarification, the approved hours for construction activities under Condition 11 are currently 7am – 7pm Mondays to Fridays and 7am – 1pm on Saturdays.  No working is permitted on Sundays, Bank or Public Holidays.  The only current variation to these hours covers the period until 29 June 2014 for works being undertaken in the rural section (Ch. 2000-5400) on Mondays to Fridays beween the hours of 19.00 – 20.00; on Saturdays between the hours of 13.00 – 18.00; and on Sundays in the rural section (Ch. 2000-5400) between the hours of 09.00 – 18.00.  These additional hours were subject to separate approval on 4 April 2014.

You are now seeking an extension to the approved hours specifically on Tuesday 29th April 2014, between the hours of 06.00 and 07.00 & 19.00 and 23.00.  You have indicated that the reason for the request is to carry out the concrete pour of the east abutment to the new railway bridge.  The pour is expected to last 15 hours and the first batch of concrete is due to arrive on site at 07.00.  You are requesting an additional hour at the start of the day to set up the site and, although the works are expected to be completed by 22.00 hours, you are seeking an additional hour at the end of the day as a contingency.

You have confirmed that there will be a need to use artificial lighting towards the end of the operation and these will be powered by generators.  The planned resources for these works are as follows:

- 3no. Supervisors;

- 12no. Concrete finishers (staggered shifts);

- 3no. Carpenters (on standby);

- 2no. Scaffolders (on standby);

- 2no. Concrete Testing Technicians; and

- 3no. HTW personnel.

The plant to be used for the operation shall be as follows:

- 7no. concrete wagons on turn around;

- 2no. concrete pumps (1 standby);

- 1no. Excavator (standby) for Haul Road maintenance;

- 6no. Lighting sets; and

- General small tools and generators.

You have further confirmed that local residents in the vicinity of the proposed works will be notified of the works in advance of them taking place.

I have given consideration to this request and taken into account the nature of the works and the potential impact of them on the amenity of local residents.  I have reviewed the length of time you have requested and consider that there is scope for these works to be undertaken outside of the construction hours approved under Condition 11.  Consequently, under the powers delegated to me pursuant to Condition 11, I hereby APPROVE the works detailed in your letter and referred to above being carried out between the hours of 06.00 and 07.00 & 19.00 and 23.00 on Tuesday 29th April 2014.

Should you received any complaints as a result of these out of hours works, you should notify Sarah Iles on Lewes (01273) 481631 within two working days of receiving the complaint.

Yours sincerely

Tony Cook

Tony Cook

Head of Planning

- Copy for Statutory Planning Register c/o Hastings Borough Council and Rother District Council, Your Ref RR/07/1488 - HS/07/444

- Amanda Parks Technical Assistant

- Bob Pape – East Sussex County Council (via email only)

- Chloe DeRenzy-Martin – East Sussex County Council (via email only)

condapprove.doc