Richard Wall-Morris

Hochtief-Taylor Woodrow Joint Venture

BHLR Project Team - Site Offices

Crowhurst Road

Upper Wiltington Farm

St Leonards-on-Sea, TN38 8EG

Date:

16 May 2014

please contact	our ref	your ref

Mrs Sarah Iles	RR/2474/CC(EIA)	SL/B2H/1.4.1/0227

01273 481631		GM/SLI

sarah.iles@eastsussex.gov.uk

Dear Mr Wall-Morris

RR/2474/CC(EIA) – CONSTRUCTION OF A NEW ROAD, INCLUDING ENVIRONMENTAL TREATMENT WITH EARTHWORKS, PLANTING, FLOOD AND NOISE ATTENUATION, WILDLIFE COMPENSATION, AND FACILITIES FOR NON-MOTORISED USERS. A259 BELLE HILL, BEXHILL-ON-SEA TO B2092 QUEENSWAY, ST LEONARDS-ON-SEA (KNOWN AS THE BEXHILL-HASTINGS LINK ROAD)

CONDITION 11 - CONSTRUCTION HOURS

I refer to your letter dated 14 May 2014, requesting approval to undertake works outside the approved hours, in relation to the above development.  For clarification, the approved hours for construction activities under Condition 11 are currently 7am – 7pm Mondays to Fridays and 7am – 1pm on Saturdays.  No working is permitted on Sundays, Bank or Public Holidays.  The only current variation to these hours covers the period until 29 June 2014 for works being undertaken in the rural section (Ch. 2000-5400) on Mondays to Fridays between the hours of 19.00 – 20.00; on Saturdays between the hours of 13.00 – 18.00 in the rural and urban sections; and on Sundays in the rural section (Ch. 2000-5400) between the hours of 09.00 – 18.00.  These additional hours were subject to separate approval on 4 April 2014.  Further approval for out of hours working at the Belle Hill end of the Scheme was also granted on 9 May 2014, and this expires at 04.00 on Saturday, 17th May 2014.

You are now seeking another extension to the approved hours, specifically on Sunday 18th May 2014 and in relation to the use of the Elva Way entrance and haul road towards the rural section (Ch. 850 to Ch. 2000).  You have indicated that the reason for the request is to allow delivery of the 38 metres long bridge beams to Actons Farm Overbridge.  Due to the length of the vehicle transporting the beams and the gradients/bends, it is not possible to enter the site from the Hastings end of the Scheme.  The vehicle will drive down Elva Way and reverse back into the site and then continue reversing along the haul road to Actons Farm.  The operation is only for the delivery of the beams and there will be no noisy works or artificial lighting used.  You currently have approval to work on Sundays from Ch. 2000 to Ch. 5400, and are therefore seeking approval to use Ch. 850 to Ch. 2000 outside the currently approved hours.  You have confirmed that the vehicle transporting the beams will arrive, with a police escort, at 12.00pm and, once the beams have been transported to Actons Farm Overbridge, will leave the site by 15.00 hours.

You have further confirmed that local residents in the vicinity of the proposed works will be notified of the works in advance of them taking place.

I have given consideration to this request and taken into account the nature of the activity and the potential impact of it on the amenity of local residents.  I consider that there is scope for this operation to be undertaken outside of the construction hours approved under Condition 11.  Consequently, under the powers delegated to me pursuant to Condition 11, I hereby APPROVE the delivery of the beams as detailed in your letter, and referred to above, being carried out between the hours of 11.30 and 15.30 on Sunday 18th May 2014.

Should you received any complaints as a result of these out of hours works, you should notify Sarah Iles on Lewes (01273) 481631 within two working days of receiving the complaint.

Yours sincerely

Tony Cook

Tony Cook

Head of Planning

- Copy for Statutory Planning Register c/o Hastings Borough Council and Rother District Council, Your Ref RR/07/1488 - HS/07/444

- Amanda Parks Technical Assistant

- Bob Pape – East Sussex County Council (via email only)

- Chloe DeRenzy-Martin – East Sussex County Council (via email only)

condapprove.doc