Richard Wall-Morris

Hochtief - Taylor Woodrow Joint Venture

Bexhill to Hastings Link Road

Site Offices, Crowhurst Road

Upper Wilting Farm

St Leonards on Sea, TN38 8EG

Date:

23 May 2014

please contact	our ref	your ref

Mrs Sarah Iles	RR/2474/CC(EIA)	SL/B2H/1.4.1/228

01273 481631	GM/SLI

sarah.iles@eastsussex.gov.uk

Dear Mr Wall-Morris

RR/2474/CC(EIA) – CONSTRUCTION OF A NEW ROAD, INCLUDING ENVIRONMENTAL TREATMENT WITH EARTHWORKS, PLANTING, FLOOD AND NOISE ATTENUATION, WILDLIFE COMPENSATION, AND FACILITIES FOR NON-MOTORISED USERS. A259 BELLE HILL, BEXHILL-ON-SEA TO B2092 QUEENSWAY, ST LEONARDS-ON-SEA (KNOWN AS THE BEXHILL-HASTINGS LINK ROAD)

CONDITION 9 – CONSTRUCTION ACCESS

I refer to your letter dated 21 May 2014, requesting approval to use an alternative access route through Glovers Lane on numerous dates.  The request included use of Glovers Lane on Thursday 22nd and Friday 23rd May 2014.  However, due to the late submission of this request, the matter could not be dealt with in time for these dates to be used.  I also refer to the email from Steve Lapthorn dated 22 May 2014 [14:47], which has amended the requests relating to certain dates.

It is understood that due to a miscommunication, a low loader arrived at the site entrance at Glovers Lane this morning, despite approval for this access route not having being granted.  To allow the low loader to return through Glovers Lane it would be necessary for it to enter the site to turn around.  Consequently, it is proposed is to bring the low loader into the site and keep it within the site until, subject to approval, it can leave the site via Glovers Lane transporting the piling rig.

You are now seeking approval to use Glovers Lane for the following plant on the following days:

/Continued

-2-	23 May 2014

CFA Piling Plant:

- Tuesday 27th May 2014 – 1no. Low loader (transporting piling rig) to leave the site;

- Thursday 29th May 2014 – 1no. Low loader (transporting piling rig) to enter the site and the same Low loader (empty) to leave the site;

Tanker

- Wednesday 28th May 2014 OR Thursday 29th May 2014

CMC Plant:

- Friday 30th May 2014 – 1no. Low loader, 1 no. Hiab and 1no. Flat bed vehicle to leave the site.

Structures Assistance Plant:

- Tuesday 27th May 2014 – 130tonne Crane to enter the site; and

- Thursday 29th May 2014 – 130tonne Crane to leave the site.

The access route via Glovers Lane would be between the hours of 10.00 and 15.00.

You have indicated that due to height restrictions at Ninfield Road Bridge, it is not possible to use the access from Elva Way and due to the weight restriction at the existing Crowhurst Road bridge it is not possible to enter/exit from the Hastings end of the scheme.

You have also confirmed that a letter drop will be undertaken to advise local residents of the intended use of Glovers Lane for these particular access arrangement.  It is recommended that a banks man should be provided to ensure that the vehicle can safely gain access via Glovers Lane.

I have given consideration to this request and taken into account the potential impact of using Glovers Lane on the amenity of nearby residents.  I consider Glovers Lane can be used for access to and from the site for the plant proposed.  It is noted that the hours proposed have been identified to avoid potential conflict with peak hour traffic.  Therefore under the powers delegated to me pursuant to condition 9, I hereby AUTHORISE using Glovers Lane on Tuesday 27th May, Wednesday 28th May, Thursday 29th May and Friday 30th May 2014 only between the hours of 10.00 and 15.00 for access to and from the site with the plant identified above and only on the days specified for each particular plant.

Please note that if at any time the use of Glovers Lane gives rise to justifiable complaint, or demonstrable harm to amenity, I reserve the right to withdraw this temporary approval for the alternative access arrangements.  Please also note that should you received any complaints, you should notify Sarah Iles on Lewes (01273) 481631 within two working days of receiving the complaint.

Yours sincerely

Tony Cook

Tony Cook

Head of Planning

- Copy for Statutory Planning Register c/o Hastings Borough Council and Rother District Council, Your Ref RR/07/1488 - HS/07/444

- Amanda Parks Technical Assistant

- Bob Pape – East Sussex County Council (via email only)

- Chloe DeRenzy-Martin – East Sussex County Council (via email only)

condapprove.doc