Richard Wall-Morris

Hochtief - Taylor Woodrow Joint Venture

Bexhill to Hastings Link Road

Site Offices, Crowhurst Road

Upper Wilting Farm

St Leonards on Sea, TN38 8EG

Date:

28 May 2014

please contact	our ref	your ref

Mrs Sarah Iles	RR/2474/CC(EIA)	SL/B2H/1.4.1/228

01273 481631	GM/SLI

sarah.iles@eastsussex.gov.uk

Dear Mr Wall-Morris

RR/2474/CC(EIA) – CONSTRUCTION OF A NEW ROAD, INCLUDING ENVIRONMENTAL TREATMENT WITH EARTHWORKS, PLANTING, FLOOD AND NOISE ATTENUATION, WILDLIFE COMPENSATION, AND FACILITIES FOR NON-MOTORISED USERS. A259 BELLE HILL, BEXHILL-ON-SEA TO B2092 QUEENSWAY, ST LEONARDS-ON-SEA (KNOWN AS THE BEXHILL-HASTINGS LINK ROAD)

CONDITION 9 – CONSTRUCTION ACCESS

I refer to my letter dated 23 May 2014, approving the use of Glovers Lane for access/egress to the site with various plant/equipment on certain days between Tuesday 27th May and Friday 30th May 2014.  I also refer to an email from Steve Lapthorn, dated 28 May 2014 [11:00].

Movement of the 130tonne crane to enter and leave the site had been scheduled for Tuesday 27th May and Thursday 29th May, respectively.  However, it is understood that due to a delay by Network Rail in providing the necessary authorisations for this, it has not been possible to bring the crane to the site on the approved days.  Consequently, approval is now sought to change the days from those listed above and in my letter of 23 May 2014 to Monday 2nd June for the crane to enter the site and Wednesday 4th June for the crane to leave the site.  In both instances, access/egress would be via Glovers Lane and would be between the hours of 10.00 and 15.00.  A letter drop to local residents will be carried out.

/Continued

-2-	28 May 2014

I have given consideration to the request to change the previously approved dates for access to the site with the crane and taken into account the potential impact of using Glovers Lane on the amenity of nearby residents.  I consider Glovers Lane can be used for access to and from the site for the plant proposed.  It is noted that the hours proposed have been identified to avoid potential conflict with peak hour traffic.  Therefore under the powers delegated to me pursuant to condition 9, I hereby AUTHORISE using Glovers Lane on Monday 2nd June and Wednesday 4th June 2014 only between the hours of 10.00 and 15.00 for access to and from the site with the 130tonne crane identified above and in Steve Lapthorn’s email dated 28 May 2014 [11.00]

Please note that if at any time the use of Glovers Lane gives rise to justifiable complaint, or demonstrable harm to amenity, I reserve the right to withdraw this temporary approval for the alternative access arrangements.  Please also note that should you received any complaints, you should notify Sarah Iles on Lewes (01273) 481631 within two working days of receiving the complaint.

Yours sincerely

Tony Cook

Tony Cook

Head of Planning

- Copy for Statutory Planning Register c/o Hastings Borough Council and Rother District Council, Your Ref RR/07/1488 - HS/07/444

- Amanda Parks Technical Assistant

- Bob Pape – East Sussex County Council (via email only)

- Chloe DeRenzy-Martin – East Sussex County Council (via email only)

condapprove.doc