Richard Wall-Morris

Hochtief-Taylor Woodrow Joint Venture

BHLR Site Offices

Crowhurst Road

Upper Wilting Farm

St Leonards-on-Sea,  TN38 8EG

Date:

1 August 2014

please contact	our ref	your ref

Mrs Sarah Iles	RR/2474/CC(EIA)	SL/B2H/1.4.1/0214

01273 481631		GM/SLI

sarah.iles@eastsussex.gov.uk

Dear Mr Wall-Morris

RR/2474/CC(EIA) – CONSTRUCTION OF A NEW ROAD, INCLUDING ENVIRONMENTAL TREATMENT WITH EARTHWORKS, PLANTING, FLOOD AND NOISE ATTENUATION, WILDLIFE COMPENSATION, AND FACILITIES FOR NON-MOTORISED USERS. A259 BELLE HILL, BEXHILL-ON-SEA TO B2092 QUEENSWAY, ST LEONARDS-ON-SEA (KNOWN AS THE BEXHILL-HASTINGS LINK ROAD)

CONDITION 11 - CONSTRUCTION HOURS

I refer to your letter dated 25 July 2014, requesting approval to undertake works outside the approved hours, in relation to the above development.  For clarification, the approved hours for construction activities under Condition 11 are currently 7am – 7pm Mondays to Fridays and 7am – 1pm on Saturdays.  No working is permitted on Sundays, Bank or Public Holidays.  The only current variation to these hours is the work being undertaken on the railway bridge at the Crowhurst end of the Scheme, which was subject to separate approval on 15 July 2014.  However, this approval for extended working hours on the railway bridge expired today at 07.00 hours.

You are now seeking approval to carry out works on the structures at Decoy Pond, Combe Haven and Powdermill between the hours of 13.00 and 16.00 on the following Saturdays: 2nd, 9th, 16th and 23rd August 2014.  The works proposed to be undertaken are reinforced concrete works and piling operations.

/Continued

-2-	1 August 2014

You have indicated that the reason for the request is twofold.  Firstly, in relation to the piling operation at Decoy Pond, the Decoy stream, which feeds into the SSSI, is currently backfilled to prevent silt and concrete from entering the stream as a result of the piling works.  Undertaking the piling operation in this location during additional hours will minimise the length of time it is necessary to have the stream is backfilled, thereby preventing any potential issues to the SSSI.

Secondly, in relation to the reinforced concrete works, the additional hours for these works are required in order to maintain the programme for completion of the structures, which affects the project completion date if there is any slippage.

The following plant and equipment will be used:

- 1no. Piling rig (this will not move from the Decoy Pond Area);

- 1no. Concrete pump (this will not move from the Decoy Pond Area);

- 1no. Crane (this will not move from the Decoy Pond Area);

- 1no. Excavator (this will not move from the Decoy Pond Area); and

- Approximately 4no. Concrete wagons.

The following resources will be required:

- 4no. Operatives; and

- 1no. Supervisor.

You have confirmed that local residents will be notified of the intended works in advance of them taking place.  It has also been confirmed that notices will be placed on public rights of way, where they pass close to the areas being worked on.

I have given consideration to this request and taken into account the reasons for the extended working hours, the works proposed and the potential impact of the works on the amenity of local residents and recreational users of the area, as well as the original reason for this condition.  All these factors have to be balanced.  The reason for Condition 11 is to safeguard rural and residential amenities in the vicinity of the site.  I have also considered the length of time you have requested.  Consequently, in accordance with the powers delegated to me and pursuant to the provisions within Condition 11 of the above planning permission, I hereby APPROVE the following additional hours of working to be undertaken:

Saturday 2nd August 2014 : 13.00hrs – 16.00hrs;

Saturday 9th August 2014 : 13.00hrs – 16.00hrs;

Saturday 16th  August 2014 : 13.00hrs – 16.00hrs;

Saturday 23rd August 2014 : 13.00hrs – 16.00hrs;

For the avoidance of doubt, this approval SOLELY relates to the reinforced concrete works at Decoy Pond, Combe Haven and Powdermill, and the piling operations at Decoy Pond.

Any additional working arrangements outside the approved hours detailed above, or for works not listed above, will be subject to further review and will require agreement in writing from the Head of Planning.

/Continued

-3-	1 August 2014

Please note that if at any time the activities being carried out in these extended hours give rise to justifiable complaint, or demonstrable harm to amenity, I reserve the right to withdraw this temporary amendment to the permitted working hours.  Please also note that should you received any complaints, you should notify Sarah Iles on Lewes (01273) 481631 within two working days of receiving the complaint.

Yours sincerely

Tony Cook

Tony Cook

Head of Planning

- Copy for Statutory Planning Register c/o Hastings Borough Council and Rother District Council, Your Ref RR/07/1488 - HS/07/444

- Amanda Parks Technical Assistant

- Bob Pape – East Sussex County Council (via email only)

- Chloe DeRenzy-Martin – East Sussex County Council (via email only)

condapprove.doc