Richard Wall-Morris

Hochtief – Taylor Woodrow Joint Venture

BHLR Site Offices, Crowhurst Road,

Upper Wilting Farm

St Leonards on Sea,

East Sussex TN38 8EG

Date:

21 August 2014

please contact	our ref	your ref

Mrs Sarah Iles	RR/2474/CC(EIA)	SL/B2H/1.4.1/0249

01273 481631		GM/SLI

sarah.iles@eastsussex.gov.uk

Dear Mr Wall-Morris

RR/2474/CC(EIA) – CONSTRUCTION OF A NEW ROAD, INCLUDING ENVIRONMENTAL TREATMENT WITH EARTHWORKS, PLANTING, FLOOD AND NOISE ATTENUATION, WILDLIFE COMPENSATION, AND FACILITIES FOR NON-MOTORISED USERS. A259 BELLE HILL, BEXHILL-ON-SEA TO B2092 QUEENSWAY, ST LEONARDS-ON-SEA (KNOWN AS THE BEXHILL-HASTINGS LINK ROAD)

CONDITION 11 - CONSTRUCTION HOURS

I refer to your letter dated 13 August 2014, requesting approval to undertake works outside the approved hours, in relation to the above development.  For clarification, the approved hours for construction activities under Condition 11 are currently 7am – 7pm Mondays to Fridays and 7am – 1pm on Saturdays.  No working is permitted on Sundays, Bank or Public Holidays.  The only current variation to these hours is the work being undertaken on the structures at Decoy Pond, Combe Haven and Powdermill between the hours of 13.00 and 16.00 on Saturdays.  This was subject to separate approval on 1 August 2014 and expires at 16.00 on Saturday 23rd August.

You are now seeking an extension to the approval to carry out works on the structure at Decoy Pond between the hours of 13.00 and 16.00 on the following Saturdays: 30th August, 6th and 13th September 2014; and between the hours of 09.00 and 16.00 on the following Sundays:  24th, 31st August, 7th and 14th September.  The works proposed to be undertaken relate to piling operations.

/Continued

-2-	21 August 2014

You have indicated that the reason for the request is to continue with the piling operations for the structure at Decoy Pond.  The Decoy stream, which feeds into the SSSI, is currently backfilled to prevent silt and concrete from entering the stream as a result of the piling works.  Undertaking the piling operation in this location during additional hours will minimise the length of time it is necessary to have the stream backfilled, thereby preventing any potential issues to the SSSI.  Furthermore, you have indicated that the recent rainfall has delayed progress in this particular area.

The following plant and equipment will be used:

- 1no. Piling rig (this will not move from the Decoy Pond Area);

- 1no. Concrete pump (this will not move from the Decoy Pond Area);

- 1no. Crane (this will not move from the Decoy Pond Area);

- 1no. Excavator (this will not move from the Decoy Pond Area); and

- Approximately 4no. Concrete wagons.

The following resources will be required:

- 4no. Operatives; and

- 1no. Supervisor.

You have confirmed that local residents will be notified of the intended works in advance of them taking place.

I have given consideration to this request and taken into account the reasons for the extended working hours, the works proposed and the potential impact of the works on the amenity of local residents and recreational users of the area, as well as the original reason for this condition.  All these factors have to be balanced.  The reason for Condition 11 is to safeguard rural and residential amenities in the vicinity of the site.  I have also considered the length of time you have requested.  Given the forthcoming Bank Holiday and to provide local residents with some respite from the construction activities, I do not consider it appropriate for any works to be undertaken on the first Sunday.  Consequently, in accordance with the powers delegated to me and pursuant to the provisions within Condition 11 of the above planning permission, I hereby only APPROVE the following additional hours of working to be undertaken:

- Saturday 30th August: 13:00hrs – 16:00hrs;

- Sunday 31st August: 09:00hrs – 16:00hrs;

- Saturday 6th September: 13:00hrs – 16:00hrs;

- Sunday 7th September: 09:00hrs – 16:00hrs;

- Saturday 13th September: 13:00hrs – 16:00hrs; and

- Sunday 14th September: 09:00hrs – 16:00hrs.

I DO NOT approve any works being undertaken on Sunday 24th August.

For the avoidance of doubt, this approval SOLELY relates to the piling operations at Decoy Pond.

Any additional working arrangements outside the approved hours detailed above, or for works not listed above, will be subject to further review and will require agreement in writing from the Head of Planning.

/Continued

-3-	21 August 2014

Please note that if at any time the activities being carried out in these extended hours give rise to justifiable complaint, or demonstrable harm to amenity, I reserve the right to withdraw this temporary amendment to the permitted working hours.  Please also note that should you received any complaints, you should notify Sarah Iles on Lewes (01273) 481631 within two working days of receiving the complaint.

Yours sincerely

Tony Cook

Tony Cook

Head of Planning

- Copy for Statutory Planning Register c/o Hastings Borough Council and Rother District Council, Your Ref RR/07/1488 - HS/07/444

- Amanda Parks Technical Assistant

- Bob Pape – East Sussex County Council (via email only)

- Chloe DeRenzy-Martin – East Sussex County Council (via email only)

condapprove.doc