Richard Wall-Morris

Hochtief - Taylor Woodrow Joint Venture

BHLR Project Team

Site Offices, Crowhurst Road

Upper Wilting Farm

St Leonards on Sea, TN38 8EG

Date:

22 August 2014

please contact	our ref	your ref

Mrs Sarah Iles	RR/2474/CC(EIA)	SL/B2H/1.4.1/0251

01273 481631		GM/SLI

sarah.iles@eastsussex.gov.uk

Dear Mr Wall-Morris

RR/2474/CC(EIA) – CONSTRUCTION OF A NEW ROAD, INCLUDING ENVIRONMENTAL TREATMENT WITH EARTHWORKS, PLANTING, FLOOD AND NOISE ATTENUATION, WILDLIFE COMPENSATION, AND FACILITIES FOR NON-MOTORISED USERS. A259 BELLE HILL, BEXHILL-ON-SEA TO B2092 QUEENSWAY, ST LEONARDS-ON-SEA (KNOWN AS THE BEXHILL-HASTINGS LINK ROAD)

CONDITION 11 - CONSTRUCTION HOURS

I refer to your letter dated 14 August 2014, requesting approval to undertake works outside the approved hours, in relation to the above development.  For clarification, the approved hours for construction activities under Condition 11 are currently 7am – 7pm Mondays to Fridays and 7am – 1pm on Saturdays.  No working is permitted on Sundays, Bank or Public Holidays.  The current variations to these hours are the works being undertaken on the structures at Decoy Pond, Combe Haven and Powdermill between the hours of 13.00 and 16.00 on Saturdays, which was subject to separate approval on 1 August 2014 and expires at 16.00 on Saturday 23rd August.  A further approval for out of hours working on piling operations for the structure at Decoy Pond has also been subject to separate approval in a letter of today’s date.  This allows works to be carried out between the hours of 13.00 and 16.00 on the following Saturdays: 30th August, 6th and 13th September; and between the hours of 09.00 and 16.00 on the following Sundays: 31st August, 7th and 14th September 2014.

You are now seeking approval to carry out works in the rural section of the Scheme (Ch. 2000 – 5400) between the hours of 13.00 and 18.00 on Saturdays from 23rd August to 22nd November 2014, inclusive.  No works are to be carried out in the urban section during these hours.

/Continued

-2-	22 August 2014

You have indicated that the reason for the request to work outside the hours specified in Condition 11 of the planning permission is to mitigate the delays encountered from the recent adverse weather conditions.

The locations and works proposed to be undertaken during these additional hours are as follows:

Rural Section (Ch.2000 – 5400):

- Cut, fill and topsoil strip earthworks at Combe Haven, Actons Farm, Watermill, Hillcroft Farm, Powdermill, Adams Farm, Decoy Pond, Upper Wilting and Queensway;

- Fencing, drainage, pavement, kerbing, archaeology and ducting installation works;

- Works on Combe Haven Underbridge, Actons Farm Overbridge, Watermill Stream Underbridge, Hillcroft Farm Overbridge, Powdermill Valley Culvert, Powdermill Stream Underbridge, Adams Farm Overbridge, Decoy Pond Underbridge, Crowhurst Road Underpass, Railway Bridge and the Greenway structures;

- Haul route maintenance; and

- General plant maintenance.

It has been confirmed that local residents will be notified of the intended works in advance of them taking place and also that notices will be placed on public rights of way, where they pass close to the areas being worked on.

I have given consideration to this request and taken into account the nature of the delays, the works proposed and the potential impact of the works on the amenity of local residents and recreational users of the area, as well as the original reason for this condition.  The reason for Condition 11 is to safeguard rural and residential amenities in the vicinity of the site.  I have also considered the length of time you have requested.  All these factors have to be balanced.  Consequently, in accordance with the powers delegated to me and pursuant to the provisions within Condition 11 of the above planning permission, I hereby APPROVE the following additional hours of working to be undertaken until 22 November 2014:

- Saturdays 13:00hrs – 18:00hrs (from 23rd August until 22 November 2014, inclusive) – ONLY in the rural section (Ch.2000-5400).

For clarity, please note that the use of artificial lighting is not approved during this period of extended working hours.

Any additional working arrangements outside the approved hours beyond 22 November 2014, or for works not listed above, will be subject to further review and will require agreement in writing from the Head of Planning.  This includes any works at the Queensway Junction.

/Continued

-3-	22 August 2014

Please note that if at any time the activities being carried out in these extended hours give rise to justifiable complaint, or demonstrable harm to amenity, I reserve the right to withdraw this temporary amendment to the permitted working hours.  Please also note that should you received any complaints, you should notify Sarah Iles on Lewes (01273) 481631 within two working days of receiving the complaint.

Yours sincerely

Tony Cook

Tony Cook

Head of Planning

- Copy for Statutory Planning Register c/o Hastings Borough Council and Rother District Council, Your Ref RR/07/1488 - HS/07/444

- Amanda Parks Technical Assistant

- Bob Pape – East Sussex County Council (via email only)

- Chloe DeRenzy-Martin – East Sussex County Council (via email only)

condapprove.doc