Richard Wall-Morris

Hochtief - Taylor Woodrow Joint Venture

BHLR Project Team

Site Offices, Crowhurst Road

Upper Wilting Farm

ST LEONARDS-ON-SEA, TN38 8EG

Date:

13 November 2014

please contact	our ref	your ref

Mrs Sarah Iles	RR/2474/CC(EIA)

01273 481631		JH/SLI

sarah.iles@eastsussex.gov.uk

Dear Mr Wall-Morris

RR/2474/CC(EIA) – CONSTRUCTION OF A NEW ROAD, INCLUDING ENVIRONMENTAL TREATMENT WITH EARTHWORKS, PLANTING, FLOOD AND NOISE ATTENUATION, WILDLIFE COMPENSATION, AND FACILITIES FOR NON-MOTORISED USERS. A259 BELLE HILL, BEXHILL-ON-SEA TO B2092 QUEENSWAY, ST LEONARDS-ON-SEA (KNOWN AS THE BEXHILL-HASTINGS LINK ROAD)

CONDITION 11 - CONSTRUCTION HOURS

I refer to Steve Lapthorn’s email dated 12 November 2014 [08:09], requesting approval to undertake works outside the approved hours, in relation to the above development.

Approval is sought for the de-mobilisation and removal of piling plant at the Ninfield Road Bridge between the hours of 10.00 – 13.00 on Sunday 16th November 2014.  It is proposed to move the plant off site during these hours on Sunday to avoid causing major congestion on the highway network on Monday.  This was originally due to take place on Sunday 9th November, but the date has been changed to Sunday 16th November.  Local residents in the immediate vicinity of the works will be notified in advance of the plant being removed.

I have given consideration to this request and taken into account the nature of the activity proposed and the potential impact on the amenity of local residents, as well as the original reason for this condition.  I have also considered the length of time you have requested and consider that there is scope for this activity to be undertaken outside of the construction hours approved under Condition 11, particularly as this will minimise the impact on the highway network.

/Continued

-2-	13 November 2014

Consequently, in accordance with the powers delegated to me and pursuant to the provisions within Condition 11 of the above planning permission, I hereby APPROVE the demobilisation and removal of piling plant from Ninfield Bridge being carried out between the hours of 10.00 – 13.00 on Sunday 16th November 2014.

Please note that should you receive any complaints about the activities being carried out in these extended hours, you should notify Sarah Iles on Lewes (01273) 481631 within two working days of receiving the complaint.

Yours sincerely

Tony Cook

Tony Cook

Head of Planning

- Copy for Statutory Planning Register c/o Hastings Borough Council and Rother District Council, Your Ref RR/07/1488 - HS/07/444

- Amanda Parks Technical Assistant

- Bob Pape – East Sussex County Council (via email only)

- Chloe DeRenzy-Martin – East Sussex County Council (via email only)

condapprove.doc