Richard Wall-Morris

Hochtief - Taylor Woodrow Joint Venture

BHLR Project Team

Site Offices, Crowhurst Road

Upper Wilting Farm

ST LEONARDS-ON-SEA TN38 8EG

Date:

13 November 2014

please contact	our ref	your ref

Mrs Sarah Iles	RR/2474/CC(EIA)	SL/B2H/1.4.1/276

01273 481631		JH/SLI

sarah.iles@eastsussex.gov.uk

Dear Mr Wall-Morris

RR/2474/CC(EIA) – CONSTRUCTION OF A NEW ROAD, INCLUDING ENVIRONMENTAL TREATMENT WITH EARTHWORKS, PLANTING, FLOOD AND NOISE ATTENUATION, WILDLIFE COMPENSATION, AND FACILITIES FOR NON-MOTORISED USERS. A259 BELLE HILL, BEXHILL-ON-SEA TO B2092 QUEENSWAY, ST LEONARDS-ON-SEA (KNOWN AS THE BEXHILL-HASTINGS LINK ROAD)

CONDITION 11 - CONSTRUCTION HOURS

I refer to your letter dated 6 November 2014, requesting approval to undertake works outside the approved hours, in relation to the above development.  For clarification, the approved hours for construction activities under Condition 11 are currently 7am – 7pm Mondays to Fridays and 7am – 1pm on Saturdays.  No working is permitted on Sundays, Bank or Public Holidays.

The only current variations to these hours cover:  (i) the period until 22 November 2014 for works being undertaken in the rural section (Ch. 2000-5400) on Saturdays between the hours of 13.00 – 18.00; (ii) the period until 21 November 2014 for works being undertaken in the rural section (Ch. 2000-5400) on Mondays to Fridays between the hours of 19.00 – 20.00; (iii) the period until 23 November 2014 for works being undertaken during approved railway possessions from Network Rail, between the hours of 00.00 – 07.00; (iv) the period until 29 November for piling works at Ninfield Road Bridge, on Saturdays between the hours of 13.00 – 18.00; (v) the period until 20 December 2014 for sheet piling works in the Railway Cutting, on Saturdays between the hours of 13.00 – 18.00; and (vi) the period until 8 February 2015 for works on the Decoy Pond Underbridge, on Saturdays and Sundays between the hours of 13.00 – 18.00 and 09.00 – 16.00, respectively.  These additional hours were subject to separate approvals on 22 August 2014, 19 September 2014, 7 November 2014 and 24 October 2014.

You are now seeking approval to carry out works, outside the approved hours for construction, on the railway bridge at the Crowhurst end of the scheme.  The works will involve the lifting and installation of the parapets and the removal of the paraslims.  These works can only be carried out during approved railway possessions from Network Rail.  The following dates and times are requested:

- 17th November 2014 – between the hours of 23:30 to 00:00hrs;

- 18th, 19th, 21st, 25th November 2014 – between the hours of 00:00hrs to 07:00hrs on each day; and

- 2nd, 3rd, 9th, 10th, 11th, 12th, 14th, 16th, 17th, 18th, 19th December 2014 – between the hours of 00:00hrs to 07:00hrs on each day;

The planned plant/equipment involved in the works will be as follows:

- 3no.  Delivery wagons;

- 1no. 45t Excavator;

- 1no. 200t crane;

- 1no. Telehandlers;

- 6no. Generators;

- Artificial Lighting Towers;

- Generators; and

- Compressors.

The proposed resources for each lift will be as follows:

- 2no. HTW Supervisors;

- 2no Network Rail Supervisors; and

- 12no. Operatives.

It has been confirmed that local residents will be notified of the intended works during the railway possession in advance of them taking place.  Please ensure that the letter drop includes the residential properties immediately to the east of the Queensway.

I have given consideration to this request and taken into account the nature of the works proposed and the potential impact of the works on the amenity of local residents, as well as the original reason for this condition.  The reason for Condition 11 is to safeguard residential amenities in the vicinity of the site.  I have also considered the length of time you have requested.  All these factors have to be balanced.  Consequently, in accordance with the powers delegated to me and pursuant to the provisions within Condition 11 of the above planning permission, I hereby APPROVE the following additional hours of working at the railway bridge during approved railway possessions from Network Rail:

/Continued

- Monday 17th November 2014 – 23:30hrs to 00:00hrs;

- Tuesday 18th November 2014 – 00:00hrs to 07:00hrs;

- Wednesday 19th November 2014 – 00:00hrs to 07:00hrs;

- Friday 21st November 2014 – 00:00hrs to 07:00hrs;

- Tuesday 25th November 2014 – 00:00hrs to 07:00hrs;

- Tuesday 2nd December 2014 – 00:00hrs to 07:00hrs;

- Wednesday 3rd December 2014 – 00:00hrs to 07:00hrs;

- Tuesday 9th December 2014 – 00:00hrs to 07:00hrs;

- Wednesday 10th December 2014 – 00:00hrs to 07:00hrs;

- Thursday 11th December 2014 – 00:00hrs to 07:00hrs;

- Friday 12th December 2014 – 00:00hrs to 07:00hrs;

- Sunday 14th December 2014 – 00:00hrs to 07:00hrs;

- Tuesday 16th December 2014 – 00:00hrs to 07:00hrs;

- Wednesday 17th December 2014 – 00:00hrs to 07:00hrs;

- Thursday 18th December 2014 – 00:00hrs to 07:00hrs; and

- Friday 19th December 2014 – 00:00hrs to 07:00hrs.

This approval solely relates to the works on the railway bridge for the installation of the parapets and the removal of the paraslims.  For the avoidance of doubt, please note that no other works elsewhere on the Scheme, either in the urban or rural areas, are permitted during these periods.  Any additional working arrangements outside the approved hours detailed above, or for works not listed above, will be subject to further review and will require agreement in writing from the Head of Planning.

Please note that if at any time the activities being carried out in these extended hours give rise to justifiable complaint, or demonstrable harm to amenity, I reserve the right to withdraw this temporary amendment to the permitted working hours.  Please also note that should you received any complaints, you should notify Sarah Iles on Lewes (01273) 481631 within two working days of receiving the complaint.

Yours sincerely

Tony Cook

Tony Cook

Head of Planning

- Copy for Statutory Planning Register c/o Hastings Borough Council and Rother District Council, Your Ref RR/07/1488 - HS/07/444

- Amanda Parks Technical Assistant

- Bob Pape – East Sussex County Council (via email only)

- Chloe DeRenzy-Martin – East Sussex County Council (via email only)

condapprove.doc