Richard Wall-Morris

Hochtief – Taylor Woodrow Joint Venture

Bexhill to Hastings Link Road Project Team

Site Offices, Crowhurst Road

Upper Wilting Farm, St Leonards-on-Sea

East Sussex, TN38 8EG

Date:

20 January 2015

please contact	our ref	your ref

Mrs Sarah Iles	RR/2474/CC(EIA)	SL/B2H/1.4.1/0306

01273 481631		JH/SLI

sarah.iles@eastsussex.gov.uk

Dear Mr Wall-Morris

RR/2474/CC(EIA) – CONSTRUCTION OF A NEW ROAD, INCLUDING ENVIRONMENTAL TREATMENT WITH EARTHWORKS, PLANTING, FLOOD AND NOISE ATTENUATION, WILDLIFE COMPENSATION, AND FACILITIES FOR NON-MOTORISED USERS. A259 BELLE HILL, BEXHILL-ON-SEA TO B2092 QUEENSWAY, ST LEONARDS-ON-SEA (KNOWN AS THE BEXHILL-HASTINGS LINK ROAD)

CONDITION 11 - CONSTRUCTION HOURS

I refer to your letter dated 13 January 2015, requesting approval to undertake works outside the approved hours, in relation to the above development.  For clarification, the approved hours for construction activities under Condition 11 are currently 7am – 7pm Mondays to Fridays and 7am – 1pm on Saturdays.  No working is permitted on Sundays, Bank or Public Holidays.

The only current variation to these hours covers the period until 8 February 2015 for works being undertaken on the Decoy Pond Underbridge on Saturdays between the hours of 13.00 – 18.00, and on Sundays between the hours of 09.00 – 16.00.  These additional hours were subject to separate approval on 7 November 2014.

You are now seeking approval to carry out works on the soil nailing through the Railway Cutting, between the hours of 13.00 – 18.00 on Saturdays from 24 January 2015 until 28 February 2015.  You have indicated that the reason for the request to work outside the hours specified in Condition 11 of the planning permission is to mitigate the delays encountered from the recent adverse weather conditions.

/Continued

-2-	20 January 2015

You have indicated that artificial lighting may be used towards the end of the shift, but that these will be positioned with the lights facing away from any residential properties.  It has also been confirmed that local residents in the vicinity of the works will be notified of the intended works in advance of them taking place.

The planned plant and equipment involved in the works will be as follows:

- 2no. soil nail installation rigs (excavators mounted with drilling attachments);

- 2no. crawler rig installation rigs;

- 1no. 20t excavator;

- Delivery wagons for soil nail materials (rods, grout);

- 1no. tractor; and

- 1no. bowser.

The proposed resources for the works will be as follows:

- 1no. HTW Supervisor; and

- 4no. Operatives.

I have given consideration to this request and taken into account the nature of the works proposed and the potential impact of the works on the amenity of local residents, as well as the original reason for this condition.  I have also considered the length of time you have requested and consider that there is scope for these works to be undertaken outside of the construction hours approved under Condition 11.  Consequently, in accordance with the powers delegated to me and pursuant to the provisions within Condition 11 of the above planning permission, I hereby APPROVE the works detailed in your letter and referred to above being carried out between the hours of 13.00 and 18.00 on Saturdays from 24 January 2015 until 28 February 2015.

For the avoidance of doubt, this approval relates SOLELY to the soil nailing works in the Railway Cutting.  Any additional working arrangements outside the approved hours detailed above, or for works not listed above, will be subject to further review and will require separate agreement in writing from the Head of Planning.

Please note that if at any time the activities being carried out in these extended hours give rise to justifiable complaint, or demonstrable harm to amenity, I reserve the right to withdraw this temporary amendment to the permitted working hours.  Please also note that should you received any complaints, you should notify Sarah Iles on Lewes (01273) 481631 within two working days of receiving the complaint.

Yours sincerely

Tony Cook

Tony Cook

Head of Planning

- Copy for Statutory Planning Register c/o Hastings Borough Council and Rother District Council, Your Ref RR/07/1488 - HS/07/444

- Amanda Parks Technical Assistant

- Bob Pape – East Sussex County Council (via email only)

- Chloe DeRenzy-Martin – East Sussex County Council (via email only)