Richard Wall-Morris

Hochtief - Taylor Woodrow Joint Venture

Bexhill to Hastings Link Road Project Team

Site Offices, Crowhurst Road

Upper Wilting Farm

ST LEONARDS-ON-SEA, East Sussex, TN38 8EG

Date:

6 February 2015

please contact	our ref	your ref

Mrs Sarah Iles	RR/2474/CC(EIA)	SL/B2H/1.4.1/311

01273 481631		JH/SLI

sarah.iles@eastsussex.gov.uk

Dear Mr Wall-Morris

RR/2474/CC(EIA) – CONSTRUCTION OF A NEW ROAD, INCLUDING ENVIRONMENTAL TREATMENT WITH EARTHWORKS, PLANTING, FLOOD AND NOISE ATTENUATION, WILDLIFE COMPENSATION, AND FACILITIES FOR NON-MOTORISED USERS. A259 BELLE HILL, BEXHILL-ON-SEA TO B2092 QUEENSWAY, ST LEONARDS-ON-SEA (KNOWN AS THE BEXHILL-HASTINGS LINK ROAD)

CONDITION 11 - CONSTRUCTION HOURS

I refer to your letter dated 3 February 2015, requesting approval to undertake works outside the approved hours, in relation to the above development.  For clarification, the approved hours for construction activities under Condition 11 are currently 7am – 7pm Mondays to Fridays and 7am – 1pm on Saturdays.  No working is permitted on Sundays, Bank or Public Holidays.

The only current variations to these hours cover:  (i) the period until 8 February 2015 for works being undertaken on the Decoy Pond Underbridge on Saturdays between the hours of 13.00 – 18.00, and on Sundays between the hours of 09.00 – 16.00; and (ii) the period until 28 February 2015 for works being undertaken on the soil nailing through the Railway Cutting on Saturdays between the hours of 13.00 – 18.00. These additional hours were subject to separate approvals on 7 November 2014 and 20 January 2015, respectively.

You are now seeking approval to carry out works, outside the approved hours for construction, on the railway bridge at the Crowhurst end of the scheme.  The works will involve the removal of the paraslims.  These works can only be carried out during approved railway possessions from Network Rail.  The following dates and times are requested:

- 10th, 11th and 13th February 2015 – between the hours of 00:00hrs to 07:00hrs on each day; and

- 2nd, 3rd, 4th, 6th and 7th March 2015 – between the hours of 00:00hrs to 07:00hrs on each day;

The planned plant/equipment involved in the works will be as follows:

- 1no. 60t crane;

- Small tools

- 4no. site vehicles;

- Artificial Lighting Towers; and

- Generators;

The proposed resources for each lift will be as follows:

- 2no. HTW Supervisors;

- 2no Network Rail Supervisors; and

- 6no. Operatives.

It has been confirmed that local residents will be notified of the intended works during the railway possession in advance of them taking place.  Please ensure that the letter drop includes the residential properties immediately to the east of the Queensway.

I have given consideration to this request and taken into account the nature of the works proposed and the potential impact of the works on the amenity of local residents, as well as the original reason for this condition.  The reason for Condition 11 is to safeguard residential amenities in the vicinity of the site.  I have also considered the length of time you have requested.  All these factors have to be balanced.  Consequently, in accordance with the powers delegated to me and pursuant to the provisions within Condition 11 of the above planning permission, I hereby APPROVE the following additional hours of working at the railway bridge during approved railway possessions from Network Rail:

- Tuesday 10th February 2015 – 00:00hrs to 07:00hrs;

- Wednesday 11th February 2015 – 00:00hrs to 07:00hrs;

- Friday 13th February 2015 – 00:00hrs to 07:00hrs;

- Monday 2nd March 2015 – 00:00hrs to 07:00hrs;

- Tuesday 3rd March 2015 – 00:00hrs to 07:00hrs;

- Wednesday 4th March 2015 – 00:00hrs to 07:00hrs;

- Friday 6th March 2015 – 00:00hrs to 07:00hrs; and

- Saturday 7th March 2015 – 00:00hrs to 07:00hrs;

/Continued

This approval solely relates to the works on the railway bridge for the removal of the paraslims.  For the avoidance of doubt, please note that no other works elsewhere on the Scheme, either in the urban or rural areas, are permitted during these periods.  Any additional working arrangements outside the approved hours detailed above, or for works not listed above, will be subject to further review and will require agreement in writing from the Head of Planning.

Please note that if at any time the activities being carried out in these extended hours give rise to justifiable complaint, or demonstrable harm to amenity, I reserve the right to withdraw this temporary amendment to the permitted working hours.  Please also note that should you received any complaints, you should notify Sarah Iles on Lewes (01273) 481631 within two working days of receiving the complaint.

Yours sincerely

Tony Cook

Tony Cook

Head of Planning

- Copy for Statutory Planning Register c/o Hastings Borough Council and Rother District Council, Your Ref RR/07/1488 - HS/07/444

- Amanda Parks Technical Assistant

- Bob Pape – East Sussex County Council (via email only)

- Chloe DeRenzy-Martin – East Sussex County Council (via email only)

condapprove.doc